RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO ACCOUNTS AND AUDIT COMMITTEE

Agenda Item No 10

meeting date: 	28 NOVEMBER 2007

title:	MANAGEMENT ARRANGEMENTS FOR THE CLITHEROE CASTLE IMPROVEMENT SCHEME AND FRIENDS OF CLITHEROE CASTLE CHARITY

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	MARSHAL SCOTT

1	PURPOSE

1.1	This report updates Committee regarding the project management arrangements for Castle scheme and also the Council’s relationship with the Friends of Clitheroe Castle Charity.

- BACKGROUND

2.1	At the last Accounts and Audit Committee the issue of Clitheroe Castle was raised particularly the Project Management of the £3.2m refurbishment scheme and also the relationship with the Council of the Friends of Clitheroe Castle.

2.2	Set out below is information on the latest position on both items.

3	REFURBISHMENT SCHEME

  - The £3.2m refurbishment scheme is now well underway with an expected completion date of Easter 2009.

  - Key parties to the Project:

| Client/Sponsor | Ribble Valley Borough Council |
| --- | --- |
| Project Manager | Turner and Townsend Project Management (TTPM) |
| Architect | Buttress, Fuller, Alsop and Williams |
| Services Engineer | Giffords |
| Structural Engineer | Scott Hughes Design |
| Cost Manager | Turner and Townsend Cost Management (TTCM) |
| CDM Co-ordinator | Turner and Townsend Management Solutions (TTMS) |
| Funders | Heritage Lottery Fund, NWDA, RVBC |
| Exhibition Designers | Continuum |
| Museum Service Providers | Lancashire Museum Service |
| Contractor | William Anelay Ltd |
| Key Stakeholders | Friends of Clitheroe Castle |

  - The cost and funding for the scheme is shown below:

|  | £ | £ |
| --- | --- | --- |
| Expenditure |  |  |
| Total expenditure for project (per T&T) | 3,223,820 |  |
| Analysed as follows: |  |  |
| Construction Works total - William Anelay | 2,337,107 |  |
| Exhibition Fit-out (contract still to be let) | 379,500 |  |
| Other Fit-out/RVBC Supply items | 110,651 |  |
| Professional Fees - Turner & Townsend | 396,561 |  |
| Decant & Storage |  |  |
|  | 3,223,819 |  |
| Add |  |  |
| Promotional Activities already incurred - start of project | 6,500 |  |
| Promotional Activities Grand Opening rough estimate | 10,000 |  |
|  | 3,240,319 | 3,240,319 |
| Income |  |  |
| To date: |  |  |
| Confirmed income |  |  |
| Heritage Lottery Fund | 1,850,000 |  |
| less HLF monies received and used for Stage 1 | -160,000 |  |
| Clitheroe the Future NWDA | 250,000 |  |
| SITA | 135,000 |  |
| Private Sector Sponsorship: | 100,000 |  |
| Friends of Clitheroe Castle | 16,245 |  |
| Clitheroe Town Council | 5,000 |  |
|  | 2,196,245 |  |
| Unconfirmed Income |  |  |
| Lancashire Economic Partnership - bid for £670k not successful | 0 |  |
| Lancashire Economic Partnership - to bid for in 2008 | 100,000 |  |
|  | 100,000 |  |
| Total Potential Income |  | 2,296,245 |
| Current Shortfall/RVBC contribution to project |  | 944,074 |

3.4	The Council has also established an internal project board to monitor and review progress with the Castle Scheme.  This is a multi disciplinary officer group who meet regularly with Turner and Townsend.  Regular reports are also taken to the Council’s Community Committee to inform members of progress with the scheme.

4	FRIENDS OF CLITHEROE CASTLE

4.1	The Friends of Clitheroe Castle have recently been reformed to amongst other things raise funds via charitable donations to help support the improvement and refurbishment of the Castle.  Senior officers and Members of the Council have been appointed to the board of Trustees of the Friends of Clitheroe Castle.  Their application for charitable status is however, facing some difficulty as the Charity Commissioners are concerned about the Friends independence and that they may be seen as simply a fund raising vehicle rather than an independent charity.  Work is ongoing with the Friends of Clitheroe Castle to help them to meet the Charity Commissions Concerns.

- CONCLUSION

5.1	Obviously the Castle Project is a major capital scheme; indeed the largest scheme the Council has managed and therefore we intend to carry out regular budget monitoring until completion.  Regular financial monitoring reports will be produced to the Corporate Management Team and Community/Policy and Finance Committees.

DIRECTOR OF RESOURCES

AA20-07/MHS/AC

21 NOVEMBER 2007

# Text boxes

INFORMATION