RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO HOUSING COMMITTEE

Agenda Item No

meeting date: 	24 JANUARY 2008

title:	REVISED CAPITAL PROGRAMME 2007/08 AND PROPOSED

PROGRAMME 2008/13

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To approve the revised programme for the current year and also the future five-year capital programme for this committee.

2	BACKGROUND

2.1	This report will review the following:

i)	The current year's programme.

ii)	Funding streams for 2008/09.

iii)	Draft programme for five years (2008/09 to 2012/13).

3	ORIGINAL PROGRAMME 2007/08

3.1	The original capital programme for the current year included schemes at a total estimated cost of £1,201,800.

3.2	You will recall that net slippage was carried forward from 2006/07 of -£28,200.  This included the overspend on the 2006/07 Repairs and Improvements Contract of £52,000.  This is shown in Annex 1, and leaves a total approved budget of £1,173,600.

4	REVISING THE CURRENT YEAR'S PROGRAMME

4.1	We have now discussed in some detail each scheme in the programme with budget holders and revised the programme to reflect likely expenditure this year.  This is shown in Annex 1, alongside the original estimate.

4.2	In summary, the revised programme is:

| Total Approved Budget £ | Revised Estimate for Current Year £ | Expenditure to Date £ |
| --- | --- | --- |
| 1,173,600 | 1,172,900 | 600,484 |

- HOUSING STOCK TRANSFER

5.1	The draft 5 year programme has been amended to reflect the forthcoming Housing Stock Transfer.  Housing Revenue schemes have therefore been taken out.

6	CAPITAL FUNDING STREAMS 2008/09

6.1	Current Five Year Programme

This time last year the forward programme for Housing General Fund, based upon the Government’s allocations we expected to receive, was as follows:

| Scheme | 2008/09 £ | 2009/10 £ | 2010/11 £ | 2011/12 £ |
| --- | --- | --- | --- | --- |
| Housing General Fund Schemes |  |  |  |  |
| Landlord/Tenant Grants | 100,000 | 100,000 | 100,000 | 100,000 |
| Equity Release Loans | 138,000 | 138,000 | 138,000 | 138,000 |
| Disabled Facilities Grants | 120,000 | 120,000 | 120,000 | 120,000 |
| Total Housing General Fund | 358,000 | 358,000 | 358,000 | 358,000 |

Based on Resources of

| Scheme | 2008/09 £ | 2009/10 £ | 2010/11 £ | 2011/12 £ |
| --- | --- | --- | --- | --- |
| Housing General Fund Schemes |  |  |  |  |
| Disabled Grants | 72,000 | 72,000 | 72,000 | 72,000 |
| Housing Capital Grant - GONW | 286,000 | 286,000 | 286,000 | 286,000 |
| Total Housing General Fund | 358,000 | 358,000 | 358,000 | 358,000 |

You can see the programme is funded entirely from the external resources we receive.

6.2	We expect to receive official notification shortly from Government Office North West (GONW) of our allocation for 2008/09.  Early indications however are not good.  The Housing Manager has received information that suggests the method of allocation will be changed and that Ribble Valley could possibly receive no resources or at best 73% of our current year’s allocation.  (See separate report on this agenda)

6.3	It seems likely that in future the housing capital programme should be treated in the same way as other committees (with respect to funding schemes from the council’s overall resources), particularly following the transfer of our housing stock.

7	NEW FIVE YEAR CAPITAL PROGRAMME

7.1	Officers have been asked to submit new schemes to form part of our five-year capital programme.  A new capital scheme pro forma has been completed for all new schemes submitted.  These are attached at Annex 3 (BLUE).

7.2	Annex 2 (GREEN) shows the draft programme for this committee.

7.3	However, this is really only the first attempt to ascertain future schemes.  Therefore, Annex 2 is a possible programme that will require further consideration by the Budget Working Group and by Policy and Finance Committee who will want to make sure that it is affordable, both in capital and revenue terms.

7.4	Members should therefore consider the new schemes and indeed the existing schemes as shown  in Annex 2 and put forward any amendments you may wish to make at this stage.

7.5	Capital evaluation forms for all new schemes approved for next year (2008/09) will be completed and reported to committees in the next cycle.

7.6	A summary of the five-year programme for Housing Committee is shown below:

| 2008/09 £ | 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ |  | Total £ |
| --- | --- | --- | --- | --- | --- | --- |
| 358,000 | 358,000 | 358,000 | 358,000 | 533,000 |  | 1,965,000 |

7.7	As with other service committees, Policy and Finance Committee will need to consider the overall five-year capital programme and the resource implications, in line with Council priorities.

8	RECOMMENDED THAT COMMITTEE

8.1	Approve the revised capital programme for 2007/08 as set out in Annex 1.

8.2	Consider the future five-year programme for 2008/09 to 2012/13 as set out in Annex 2 and agree any amendments you wish to make.

FINANCIAL SERVICES MANAGER

H2-08/JP/AC

14 JANUARY 2008

ANNEX 1

# HOUSING COMMITTEE

# REVISED CAPITAL PROGRAMME 2007/08

|  |  | Budget Analysis |  |  | Expenditure Analysis |
| --- | --- | --- | --- | --- | --- |
| Cost | Schemes | Original | Slippage | Additional | Total | Revised | Budget | Total |
| Centre |  | Estimate |  | Approvals | Approved | Estimate | moved to | Expenditure |
|  |  | 2006/07 |  |  | Budget |  | 2007/08 | To Date |
|  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Housing Committee |  |  |  |  |  |  |  |
|  | Housing General Fund Schemes |  |  |  |  |  |  |  |
| LHOME | Improvements to Longridge Homeless Facility |  | 10,700 |  | 10,700 | 10,000 |  | 10,000.00 |
|  | Improvement Grants: |  |  |  |  |  |  |  |
| LANGR | Landlord/Tenant Grants | 100,000 | 13,100 |  | 113,100 | 113,100 |  | 64,862.43 |
| EQUIT | Equity Release Loans | 138,000 |  |  | 138,000 | 138,000 |  | 5,716.10 |
| DISCP | Disabled Facilities Grants | 120,000 |  |  | 120,000 | 120,000 |  | 25,964.78 |
|  | Total Housing General Fund | 358,000 | 23,800 | 0 | 381,800 | 381,100 | 0 | 106,543.31 |
|  | Housing Revenue Schemes |  |  |  |  |  |  |  |
| IMPCN | Council House Improvements 2007/08 | 843,800 | -52,000 |  | 791,800 | 791,800 |  | 493,940.55 |
|  | Total Housing Revenue Schemes | 843,800 | -52,000 | 0 | 791,800 | 791,800 | 0 | 493,940.55 |
|  | Total Housing Committee | 1,201,800 | -28,200 | 0 | 1,173,600 | 1,172,900 | 0 | 600,483.86 |

ANNEX 2

# HOUSING COMMITTEE

DRAFT FIVE YEAR CAPITAL PROGRAMME 2008/13

| Scheme | 2008/09 | 2009/10 | 2010/11 | 2011/12 | 2012/13 | Total |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |  |
| Housing General Fund Schemes |  |  |  |  |  |  |  |
| Landlord/Tenant Grants | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 500,000 |  |
| Equity Release Loans | 138,000 | 138,000 | 138,000 | 138,000 | 138,000 | 690,000 |  |
| Disabled Facilities Grants | 120,000 | 120,000 | 120,000 | 120,000 | 120,000 | 600,000 |  |
| Homebuy Scheme |  |  |  |  | 100,000 | 100,000 | new scheme Rachael Stott |
| Energy Efficiency Grants |  |  |  |  | 30,000 | 30,000 | new scheme Rachael Stott |
| Reroofing and insulation to Joiners Arms |  |  |  |  | 45,000 | 45,000 | new scheme Rod Pearce |
| Total Housing General Fund Schemes | 358,000 | 358,000 | 358,000 | 358,000 | 533,000 | 1,965,000 |  |
| Total Housing Committee | 358,000 | 358,000 | 358,000 | 358,000 | 533,000 | 1,965,000 |  |

| NEW CAPITAL SCHEME PROFORMA |
| --- |
| Name of Officer Responsible | Rachael Stott |
| Committee | HOUSING |
| Brief Description of Scheme | ‘Homebuy’ |
| Full Details of Scheme | Repeat of Pilot Project undertaken 2 years ago to assist local families into affordable housing |
| Links to Corporate Objectives | Matching housing Supply to identified needs |
| Cost of Scheme: | £ | Notes |
|  | Cost of Land |  |  |
|  | Contractor |  |  |
|  | Fees |  |  |
|  | Internal Staff Salaries |  | Within existing staffing |
|  | Planning/Build Regs Fees |  |  |
|  | Other costs | 100,000 |  |
|  |  | 100,000 | Should assist 4 families minimum could register as change and therefore recycle the money. |

| Revenue Implications of the Scheme per year | £ | Details |
| --- | --- | --- |
| Timescale (incl any key dates) |  | To be included at end of current 5 year programme or earlier if funds available |
|  | eg start on site |  |  |
|  | scheme completion |  |  |
|  | other dates… |  |  |
| Financial Year/(s) the scheme will take place |
| if the scheme will cover more than one year please breakdown the cost for each year |
|  | Year eg | £ |  |
| Capital Funding & Sources |  |  |
|  | eg Special Grants |  |  |
|  | Contributions from voluntary bodies |  |

| NEW CAPITAL SCHEME PROFORMA |
| --- |
| Name of Officer Responsible | Rachael Stott |
| Committee | HOUSING |
| Brief Description of Scheme | Energy Efficiency Grants for targeted client group |
| Full Details of Scheme | Grants of up to £3,000 for clients who fall outside the warm front scheme as they are not on income related benefits but don’t earn enough to access the able to pay scheme. Grants would cover the cost of installation of energy efficient boilers and associated energy efficient works e.g. loft insulation cavity wall grants would be means tested. |
| Links to Corporate Objectives | Lowering Carbon footprint. Anti poverty. Properties that are fit and warm to live in resulting in healthier communities. |
| Cost of Scheme: | £ | Notes |
|  | Cost of Land |  |  |
|  | Contractor |  |  |
|  | Fees |  |  |
|  | Internal Staff Salaries |  | Within existing |
|  | Planning/Build Regs Fees |  |  |
|  | Other costs | 30,000 | Per annum |
|  |  | 30,000 | Could introduce repayment of grant over period of time? |

| Revenue Implications of the Scheme per year | £ | Details |
| --- | --- | --- |
| Timescale (incl any key dates) |  | Final year of 5 year programme or earlier if money available |
|  | eg start on site |  |  |
|  | scheme completion |  |  |
|  | other dates… |  |  |
| Financial Year/(s) the scheme will take place |
| if the scheme will cover more than one year please breakdown the cost for each year |
|  | Year eg | £ |  |
|  |  |  | Undertake as pilot project but repeat as annual capital expenditure if successful |
| Capital Funding & Sources |  |  |
|  | eg Special Grants |  |  |
|  | Contributions from voluntary bodies |  |
|  | Maybe able to use current private sector housing resources in a different way. |  |  |

| NEW CAPITAL SCHEME PROFORMA |
| --- |
| Name of Officer Responsible | Rod Pearce |
| Committee | HOUSING |
| Brief Description of Scheme | Re roofing and application of external insulation to Joiners Arms |
| Full Details of Scheme | Full re-roof required to main roof. External insulation and render required to improve energy efficiency. |
| Links to Corporate Objectives | Make people’s lives safer and healthier |
| Cost of Scheme: | £ | Notes |
|  | Cost of Land |  |  |
|  | Contractor | 40,000 |  |
|  | Fees |  |  |
|  | Internal Staff Salaries | 4,000 |  |
|  | Planning/Build Regs Fees | 1,000 |  |
|  | Other costs |  |  |
|  |  | 45,000 |  |

| Revenue Implications of the Scheme per year | £ | Details |
| --- | --- | --- |
| Timescale (incl any key dates) |  |  |
|  | eg start on site | July |  |
|  | scheme completion | August |  |
|  | other dates… |  |  |
| Financial Year/(s) the scheme will take place |
| if the scheme will cover more than one year please breakdown the cost for each year |
|  | Year eg | £ |  |
|  | 2012/13 |  | Better to bring forward for energy issues |
| Capital Funding & Sources |  |  |
|  | eg Special Grants |  |  |
|  | Contributions from voluntary bodies |  |

# Text boxes

DECISION