RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO SPECIAL POLICY AND FINANCE COMMITTEE

Agenda Item No 3

meeting date: 	12 FEBRUARY 2008

title:	OVERALL REVISED CAPITAL PROGRAMME 2007/08

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To approve the overall revised capital programme.

2	LATEST POSITION BY COMMITTEE

2.1	Annex 1 (PINK) shows the position by scheme, as presented to committees in the current cycle.  Summarised by committee the situation is as follows:

|  | Budget Analysis |  | Expenditure |
| --- | --- | --- | --- |
|  | Original Estimate 2007/08 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Budget Moved to 2008/09 £ |  | Actual to Date £ |
| Community | 1,723,160 | 250,380 | 213,010 | 2,186,550 | 2,781,580 | 262,280 |  | 1,101,576 |
| Planning & Development | 22,000 | 33,820 | 0 | 55,820 | 55,820 | 0 |  | 20,087 |
| Policy & Finance | 87,800 | 112,320 | 795,000 | 995,120 | 125,780 | 855,000 |  | 61,274 |
| Housing: |  |  |  |  |  |  |  |  |
| General Fund | 358,000 | 23,800 | 0 | 381,800 | 405,100 | 0 |  | 131,401 |
| Revenue | 843,800 | -52,000 | 0 | 791,800 | 791,800 | 0 |  | 670,592 |
|  | 3,034,760 | 368,320 | 1,008,010 | 4,411,090 | 4,160,080 | 1,117,280 |  | 1,984,930 |

As you can see we have, to date, spent 48% of the revised estimate.  There is a lot of progress to be made if the full programme is to be achieved.

3	RESOURCES

3.1	The amount of capital resources available for 2007/08 has also been revised and consists of:

Spare resources carried forward from 2006/07

Slippage, ie resources promised for the previous year but not yet received

Current year's borrowing approvals

Government grants, eg Heritage Lotteries Fund

Contributions towards specific schemes

Estimated usable capital receipts from sales of land, council houses etc

Transfers from revenue

The revised estimate of the total resources for 2007/08 is set out in detail in Annex 2 (CREAM).

3.2	This now leaves estimated spare resources at 31 March 2008 of:

|  | £000 |
| --- | --- |
| Total Resources | 5,250 |
| Revised Capital Spending Plans | 4,160 |
| Spare Resources | 1,090 |

4	COMMENTS ON OVERALL POSITION

4.1	At this time last year we forecast we would have spare resources of £1,502,000 by the end of March 2008.  A comparison between the actual position and the expected position is as follows:

|  | Position Expected at Jan 2007 £000 | Position Expected at Jan 2008 £000 | Difference £000 |
| --- | --- | --- | --- |
| Resources B/Fwd From 2006/07 | 1,502 | 2,184 | 682 |
| Resources Expected in 2007/08 | 1,888 | 3,066 | 1,178 |
|  | 3,390 | 5,250 | 1,860 |
| Expenditure on Schemes 2007/08 | 3,035 | 4,160 | 1,125 |
| Expected Resources at 31/03/08 | 355 | 1,090 | 735 |

  - Variations in Resources

The variations in resources, which were not budgeted for when the revised estimates where prepared this time last year (ie at January 2007) are shown below.  They are analysed between resources brought forward and those expected in the year.

|  | £000 | £000 |
| --- | --- | --- |
| Resources B/Fwd From 2006/07 |  |  |
| Increase in Resources Received: |  |  |
| Actual available in 2006/07 | 4,657 |  |
| Expected at Revised Estimate Time | 4,383 | 274 |
| Lower Used in 2006/07 Due to Reduction in Expenditure/slippage of schemes into 2007/08 |  | 408 |
|  |  | 682 |

| Resources Expected in 2007/08 |  |  |
| --- | --- | --- |
| Increase in Expected External Grant Funding |  |  |
| HLF Grant brought in for Castle Scheme |  | 652 |
| Extra DFG from GONW |  | 24 |
| NWDA Grant brought in for Castle Scheme |  | 250 |
| Increase in borrowing plans due to slippage of scheme from 2006/07 |  | 277 |
| Reduction in grant expected for Castle Keep Scheme |  | -25 |
|  |  | 1,178 |
| Total |  | 1,860 |

  - Variations in Expenditure

The variations on expenditure on Schemes between January 2007 and January 2008 are as follows;

|  | £000 |
| --- | --- |
| Slippage From 2006/07 | 368 |
| New Additional Schemes Added to 2006/07 Programme |  |
| Badger Well Water Culvert Collapse | 10 |
| Brungerley Park Sculpture Trial | 15 |
| Relocate fitness room at LSC to Longridge Civic Hall | 196 |
| Grant Aid to Longridge Action Group re Civic Hall | -10 |
| Longridge Sports Centre Roof | 62 |
| Longridge Skate Park Retention | 3 |
| Longridge Sports Centre Reception | -54 |
| Refurbishment of Chipping Toilets | 9 |
| Replace Refuse Collection Vehicle | -4 |
| Bin Lifts for existing Refuse Vehicles & ID system | 4 |
| Rose Garden Castle Grounds | 2 |
| New Vehicle Three Stream Waste Collection | -14 |
| Replace W697 WHP Dennis Refuse Collection Vehicle | -4 |
| Roefield Loan | 645 |
| Grant/Loan to Trinity | 150 |
|  | 1,010 |
| Schemes Moved to 2008/09 | -1,117 |
| Schemes Increased at Revised Estimate Time: |  |
| Castle Lottery scheme Phase 2 | 858 |
| Castle Keep Repairs - Phase 1 | 26 |
| Refurbishment of Chipping Toilets | 7 |
| Increase in Disabled Facilities Grant Budget | 40 |
| New Vehicle Three Stream Waste Collection | 6 |
|  | 937 |
| Schemes Reduced at Revised Estimate Time: |  |
| Longridge Sports Centre Roof | -22 |
| Replace Refuse Collection Vehicle | -6 |
| Replace P051 DHM Iveco Daily with roll on/roll off 6 tonne pick up | -13 |
| Replace Hayter Triple Mower LT322 2WD | -1 |
| eEnabling Members | -3 |
| E Government Initiative | -10 |
| Replace Telephone system | -1 |
| Improvements to Longridge Homeless Facility | -1 |
| Reduction in Equity Release Budget to meet our 40% of DFG increase | -16 |
|  | -73 |
| Net Total Change on Scheme Expenditure | 1,125 |

5	CONCLUSION

5.1	There have been a number of variations affecting both expenditure and resources.  Overall, resources brought forward from 2006/07 have increased by £682,000 however this is mostly offset by the slippage carried forward into the current year.  We expect to receive significantly higher resources in the current year due to increases in expected grants mainly from bringing in the gross cost and grants for the Castle Scheme for 2007/08.

5.2	Overall Expenditure is up by £1,125,000. However this comprises:

|  | £000 |
| --- | --- |
| Slippage from 06/07 | 368 |
| New Schemes added | 1,010 |
| Schemes moved to next year (08/09) | -1,117 |
| Schemes increased in the current year. | 937 |
| Schemes reduced in the current year. | -73 |
|  | 1,125 |

5.3	With only three months of the financial year remaining there is some progress to be made if we are to achieve the revised programme in full.

6	RECOMMENDED THAT SPECIAL POLICY AND FINANCE COMMITTEE

6.1	Approve the overall revised capital programme 2007/08.

FINANCIAL SERVICES MANAGER

PF11-08/JP/AC

06 FEBRUARY 2008

|  |  | Budget Analysis |  |  | Expenditure Analysis |
| --- | --- | --- | --- | --- | --- |
| Cost | Schemes | Original | Slippage | Additional | Total | Revised | Budget | Total |
| Centre |  | Estimate |  | Approvals | Approved | Estimate | moved to | Expenditure |
|  |  | 2007/08 |  |  | Budget |  | 2008/09 | To Date |
|  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Community Committee |  |  |  |  |  |  |  |
| BADWC | Badger Well Water Culvert Collapse |  |  | 10,000 | 10,000 | 10,000 |  | 0 |
| BPSCT | Brungerley Park Sculpture Trial |  |  | 14,620 | 14,620 | 14,620 |  | 8,590 |
| CCSHE | Provision of shelter in Woodland Cemetery | 8,500 |  |  | 8,500 | 8,500 |  | 0 |
| CSLOT | Castle Lottery scheme Phase 2 | 33,750 | 9,910 |  | 43,660 | 902,000 |  | 668,699 |
| EDCHR | Edisford Changing Rooms | 65,000 |  |  | 65,000 | 0 | 65,000 | 502 |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall | 18,600 |  | 196,000 | 214,600 | 214,600 |  | 0 |
| GALBO | Replace Boiler at Platform Gallery | 11,000 |  |  | 11,000 | 11,000 |  | 8,633 |
| GFCYC | Gisburn Forest Park Cycling Trails | 20,000 |  |  | 20,000 | 8,000 | 12,000 | 0 |
| KEEPR | Castle Keep Repairs - Phase 1 |  | 48,480 |  | 48,480 | 74,050 |  | 73,829 |
| LFIRD | Provision of Fire Escape at Longridge Depot | 6,300 | -1,510 |  | 4,790 | 4,790 |  | 2,492 |
| LOCHG | Grant Aid to Longridge Action Group re Civic Hall |  | 10,000 | -10,000 | 0 | 0 |  | 0 |
| LROOF | Longridge Sports Centre Roof |  |  | 61,800 | 61,800 | 39,650 | 1,380 | 54,133 |
| LSKAT | Longridge Skate Park Retention |  |  | 3,000 | 3,000 | 3,340 |  | 2,962 |
| LSREC | Longridge Sports Centre Reception | 54,410 |  | -54,410 | 0 | 0 |  | 110 |
| PBOIL | Pool - Replace boiler and calorifier | 96,300 |  |  | 96,300 | 96,300 |  | 31,970 |
| PCCHI | Refurbishment of Chipping Toilets | 75,000 |  | 8,800 | 83,800 | 90,300 |  | 60,730 |
| PCRPE | Replace Slaidburn Toilets |  | 2,500 |  | 2,500 | 2,500 |  | 2,444 |
| PCWHA | Funding towards reconstruction of Whalley Toilets | 50,000 |  |  | 50,000 | 0 | 50,000 | 0 |
| PESSU | Replace Suzuki Van - PJ02 NNA | 10,000 |  |  | 10,000 | 10,120 |  | 10,107 |
| PLAYH | Improvements to children's play areas | 50,000 |  |  | 50,000 | 50,000 |  | 34,382 |
| POENE | Energy Efficiency measures to Ribblesdale Pool | 104,500 |  |  | 104,500 | 104,500 |  | 7,022 |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool | 36,400 |  |  | 36,400 | 36,400 |  | 0 |
| RCOLT | Replace Refuse Collection Vehicle |  | 180,000 | -4,200 | 175,800 | 169,700 |  | 0 |
| REBIN | Recycling and Residual Waste Containers | 408,500 |  |  | 408,500 | 408,500 |  | 2,841 |
| RIBCA | Refurbishment of Ribchester Public Conveniences |  | 1,000 |  | 1,000 | 1,930 |  | 4,229 |
| RLIFT | Bin Lifts (x2) for existing Refuse Vehicles & ID system | 30,900 |  | 4,300 | 35,200 | 35,200 |  | 0 |
| ROSEG | Rose Garden Castle Grounds |  |  | 1,500 | 1,500 | 1,500 |  | 1,503 |
| RWCOM | Small Compressor Ingersoll Rand | 5,100 |  |  | 5,100 | 5,000 |  | 5,000 |
| RWDHM | Replace P051 DHM Iveco Daily with roll on/roll off 6 tonne pick up | 47,900 |  |  | 47,900 | 34,760 |  | 34,764 |
| RWJFV | Replace Landrover J438 JFV | 15,000 |  |  | 15,000 | 14,650 |  | 14,643 |
| RWLIF | Vehicle Lifting Equipment | 13,000 |  |  | 13,000 | 13,370 |  | 13,370 |
| RWLWD | Replace Hayter Triple Mower LT322 2WD | 25,700 |  |  | 25,700 | 24,980 |  | 24,980 |
| RWOCK | Replace G516 OCK with landrover & trailer | 18,500 |  |  | 18,500 | 18,450 |  | 18,448 |
| RWSFR | Replace R563 SFR John Deere Ride On Mower | 14,900 |  |  | 14,900 | 15,200 |  | 15,193 |
| RWTSW | New Vehicle Three Stream Waste Collection | 190,000 |  | -14,200 | 175,800 | 181,370 |  | 0 |
| RWWHP | Replace W697 WHP Dennis Refuse Collection Vehicle | 180,000 |  | -4,200 | 175,800 | 176,300 |  | 0 |
| SYNCA | Longridge Sports Centre Replace carpet on synthetic pitch | 133,900 |  |  | 133,900 | 0 | 133,900 | 0 |
|  | Total Community Committee | 1,723,160 | 250,380 | 213,010 | 2,186,550 | 2,781,580 | 262,280 | 1,101,576 |
|  | Planning & Development Committee |  |  |  |  |  |  |  |
| CARPH | Car Parks Rolling Programme 05/06 | 22,000 | -9,950 |  | 12,050 | 12,050 |  | 2,938 |
| CARPI | Car Parks Rolling Programme 06/07 |  | 26,770 |  | 26,770 | 26,770 |  | 149 |
| ERGTV | Replace screens and ergonomics CCTV system |  | 17,000 |  | 17,000 | 17,000 |  | 17,000 |
|  | Total Planning & Development | 22,000 | 33,820 | 0 | 55,820 | 55,820 | 0 | 20,087 |
|  | Policy & Finance Committee |  |  |  |  |  |  |  |
| CIVHS | Civic Suite - DDA & Impts to stored water system |  | 25,950 |  | 25,950 | 25,950 |  | 10,719 |
| CROOM | Computer Server Room Improvements |  | 11,940 |  | 11,940 | 11,940 |  | 10,270 |
| EENAB | eEnabling Members |  | 3,200 |  | 3,200 | 0 |  | 0 |
| EGIIV | E Government Initiative |  | 53,230 |  | 53,230 | 43,230 |  | 4,722 |
| OFCEI | Fire safety improvements to council office ceilings | 21,600 |  |  | 21,600 | 21,600 |  | 18,911 |
| PRRIS | Replace Risograph Printer | 6,200 |  |  | 6,200 | 6,200 |  | 0 |
| ROEFL | Roefield Loan |  |  | 645,000 | 645,000 | 0 | 645,000 | 0 |
| RTELE | Replace Telephone system |  | 8,000 |  | 8,000 | 6,860 |  | 6,860 |
| TRING | Grant/Loan to Trinity | 60,000 |  | 150,000 | 210,000 | 0 | 210,000 | 0 |
| UPFIN | Upgrade of Financial Ledger System |  | 10,000 |  | 10,000 | 10,000 |  | 9,792 |
|  | Total Policy & Finance Committee | 87,800 | 112,320 | 795,000 | 995,120 | 125,780 | 855,000 | 61,274 |
|  | Housing Committee |  |  |  |  |  |  |  |
|  | Housing General Fund Schemes |  |  |  |  |  |  |  |
| LHOME | Improvements to Longridge Homeless Facility |  | 10,700 |  | 10,700 | 10,000 |  | 10,086 |
|  | Improvement Grants: |  |  |  |  |  |  |  |
| LANGR | Landlord/Tenant Grants | 100,000 | 13,100 |  | 113,100 | 113,100 |  | 64,862 |
| EQUIT | Equity Release Loans | 138,000 |  |  | 138,000 | 122,000 |  | 6,395 |
| DISCP | Disabled Facilities Grants | 120,000 |  |  | 120,000 | 160,000 |  | 50,058 |
|  | Total Housing General Fund | 358,000 | 23,800 | 0 | 381,800 | 405,100 | 0 | 131,401 |
|  | Housing Revenue Schemes |  |  |  |  |  |  |  |
| IMPCN | Council House Improvements 2007/08 | 843,800 | -52,000 |  | 791,800 | 791,800 |  | 670,592 |
|  | Total Housing Revenue Schemes | 843,800 | -52,000 | 0 | 791,800 | 791,800 | 0 | 670,592 |
|  | Total Housing Committee | 1,201,800 | -28,200 | 0 | 1,173,600 | 1,196,900 | 0 | 801,993 |
|  | TOTALS | 3,034,760 | 368,320 | 1,008,010 | 4,411,090 | 4,160,080 | 1,117,280 | 1,984,930 |

|  | Actual |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Resources | Brought | Slippage | Original | Additional | Total |
|  | Forward | from 2006/07 | 2007/08 |  | Resources |
|  | £ | £ | £ | £ | £ |
| Disabled Grants |  |  | 72,000 | 24,000 | 96,000 |
| Heritage Lotteries Fund Grant to claim in 2007/08 - Castle Lottery Scheme |  |  |  | 652,000 | 652,000 |
| Clitheroe The Future - NWDA Grant towards Castle Lottery Scheme |  |  |  | 250,000 | 250,000 |
| Major Repairs Allowance | 61,256 |  | 710,800 |  | 772,056 |
| Supported Borrowing SCE(R) - HRA |  |  | 33,000 |  | 33,000 |
| Regional Park - Grant Request Towards Castle Keep Repairs Scheme | 13,636 |  |  |  | 13,636 |
| Lancashire Environmental Fund - Towards Castle Keep Repairs Scheme | 25,000 |  |  | -25,000 | 0 |
| (debtor reversed in 07/08- income will now not be received as per CHughes) |  |  |  |  |  |
| Housing Capital Grant - GONW |  |  | 286,000 |  | 286,000 |
| Unsupported Borrowing |  |  | 350,000 |  | 350,000 |
| Unsupported Borrowing - Three Stream Waste Bins |  | 80,500 | 408,500 |  | 489,000 |
| DEFRA - Waste Performance & Efficiency Grant capital element |  |  | 24,460 |  | 24,460 |
| Usable Capital Receipts |  |  | 200,000 |  | 200,000 |
| eGovernment expenditure capitalised & reimbursed | 43,227 |  |  |  | 43,227 |
| Recreation grant towards Longridge Skate Park | 3,644 |  |  |  | 3,644 |
| Repair & Renewals Fund | 995,984 |  |  |  | 995,984 |
| Capital Fund | 1,041,274 |  |  |  | 1,041,274 |
|  | 2,184,021 | 80,500 | 2,084,760 | 901,000 | 5,250,281 |
| Revised Estimate of Programme Expenditure |  |  |  |  | 4,160,080 |
| Spare Resources carried forward |  |  |  |  | 1,090,201 |

# Text boxes

DECISION