RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO SPECIAL POLICY AND FINANCE COMMITTEE

Agenda Item No 4

meeting date: 	12 FEBRUARY 2008

title:	OVERALL FIVE-YEAR CAPITAL PROGRAMME 2008/13

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

# PURPOSE

## To approve a five-year capital programme for 2008/13 for submission to Full Council.

# BACKGROUND

## In the current cycle committees have considered their draft capital programme for 2008/13.

## Before a five year programme can be approved, consideration needs to be given to whether it is:

Affordable

Achievable in terms of staff resources and time scales, especially given LSVT

In line with Council priorities.

## The Budget Working Group (BWG) and Corporate Management Team (CMT) have met on a number of occasions to consider the draft programme and made a number of proposals/amendments to ensure the programme is viable.

# THE PROGRAMME

## The proposed resultant programme in full detail, after all these changes, is shown at Annex 1 (GREEN) and resources at Annex 2 (YELLOW).

## The table below compares the expenditure over the five years with the resources we expect to receive.

|  | 2008/09 | 2009/10 | 2010/11 | 2011/12 | 2012/13 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Existing programme expenditure | 4,432,280 | 1,236,000 | 859,300 | 492,600 | 541,200 | 7,561,380 |
| Resources | 3,631,810 | 1,183,000 | 853,000 | 613,000 | 513,000 | 6,793,810 |
| Annual Shortfall in resources | -800,470 | -53,000 | -6,300 | 120,400 | -28,200 | -767,570 |
| Resources brought forward | 1,090,201 | 289,731 | 236,731 | 230,431 | 350,831 | 1,090,201 |
| Excess/(Shortfall) of resources | 289,731 | 236,731 | 230,431 | 350,831 | 322,631 | 322,631 |

4	RECOMMENDED THAT SPECIAL POLICY AND FINANCE COMMITTEE

4.1	Approve the Five-Year Capital Programme for 2008/13 for submission to Full Council.

FINANCIAL SERVICES MANAGER

PF10-08/JP/AC

6 FEBRUARY 2008

| Scheme | 2008/09 | 2009/10 | 2010/11 | 2011/12 | 2012/13 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Community Committee |  |  |  |  |  |  |
| Public Conveniences |  |  |  |  |  |  |
| Replace & increase size of Dunsop Bridge Toilets |  |  | 121,500 |  |  | 121,500 |
| Refurbishment of Clitheroe Market Toilets |  | 39,000 |  |  |  | 39,000 |
| Refurbishment of Castle Field Toilets |  |  |  | 43,400 |  | 43,400 |
| Add budget moved from 2007/08 - Funding towards Whalley Toilets | 50,000 |  |  |  |  | 50,000 |
| Outdoor Recreation |  |  |  |  |  |  |
| Improvements to children's play areas | 50,000 | 50,000 | 50,000 | 50,000 | 50,000 | 250,000 |
| Replacement of Outdoor Recreation Equipment | 10,000 | 11,000 |  |  |  | 21,000 |
| Edisford Changing Rooms |  | 150,000 |  |  |  | 150,000 |
| Add budget for Edisford Changing Rooms moved from 2007/08 |  | 65,000 |  |  |  | 65,000 |
| Calderstones Open Space | 75,000 |  |  |  |  | 75,000 |
| Add budget moved from 2007/08 Gisburn Forest Park Cycling Trails | 12,000 |  |  |  |  | 12,000 |
| Sports Development |  |  |  |  |  |  |
| Grant Aid to Longridge Action Group re Civic Hall | 90,000 |  |  |  |  | 90,000 |
| Replace Equipment at West Bradford Community Gym | 0 |  |  |  | 17,000 | 17,000 |
| Clitheroe Castle |  |  |  |  |  |  |
| Castle Lottery scheme | 2,308,300 | 65,000 |  |  |  | 2,373,300 |
| Repointing Internal & External Walls to Clitheroe Castle Keep | 84,400 |  |  |  |  | 84,400 |
| Clitheroe Cemetery |  |  |  |  |  |  |
| Purchase of land |  |  | 42,000 |  |  | 42,000 |
| Longridge Sports Centre |  |  |  |  |  |  |
| Add budget moved from 2007/08 - Roof Retention | 1,380 |  |  |  |  | 1,380 |
| Add budget moved from 2007/08 - Synthetic Pitch | 133,900 |  |  |  |  | 133,900 |
| Refuse Collection |  |  |  |  |  |  |
| Replace V052 FRL Dennis | 180,000 |  |  |  |  | 180,000 |
| Replace V052 FRJ Dennis |  | 180,000 |  |  |  | 180,000 |
| Replace V052 FRK Dennis |  |  | 180,000 |  |  | 180,000 |
| Recycling and Residual Waste Containers | 236,000 |  |  |  |  | 236,000 |
| Repair/Replace Floors in Waste Transfer Station |  |  |  |  | 75,000 | 75,000 |
| Wheeled Bin Lifting Equipment | 40,000 |  |  |  |  | 40,000 |
| General Works |  |  |  |  |  |  |
| Replace V955 EVM JCB |  |  | 25,700 |  |  | 25,700 |
| Replace PF03 HFA Ford Transit |  | 15,400 |  |  |  | 15,400 |
| Replace PF03 HEU Ford Transit |  | 15,400 |  |  |  | 15,400 |
| Replace PF03 HFE Ford Transit |  | 15,400 |  |  |  | 15,400 |
| Replace PE54 YXF |  | 15,400 |  |  |  | 15,400 |
| Replace Replacement for R675 HCW (PO54 COA) |  | 30,900 |  |  |  | 30,900 |
| Replace Replacement for P291 RCW (P054 COH) |  |  | 30,900 |  |  | 30,900 |
| Reroofing work to Longridge Depot |  | 20,300 |  |  |  | 20,300 |
| Outdoor Recreation Vehicles and Plant: |  |  |  |  |  |  |
| Replace P053 WYW |  | 1,600 |  |  |  | 1,600 |
| Total Community Committee | 3,270,980 | 674,400 | 450,100 | 93,400 | 142,000 | 4,630,880 |
| Planning & Development Committee |  |  |  |  |  |  |
| Car Parks Rolling Programme | 41,200 | 41,200 | 41,200 | 41,200 | 41,200 | 206,000 |
| Replace some Car Park ticket machines |  | 21,000 |  |  |  | 21,000 |
| Replacement of CCTV data storage system |  | 61,000 |  |  |  | 61,000 |
| Total Planning & Development | 41,200 | 123,200 | 41,200 | 41,200 | 41,200 | 288,000 |
| Policy & Finance Committee |  |  |  |  |  |  |
| Replacement for Mobile Office |  | 50,000 |  |  |  | 50,000 |
| Add budget moved from 2007/08 - Roefield Loan | 645,000 |  |  |  |  | 645,000 |
| Computer Server & Bulk Printer Replacement | 8,000 | 10,000 | 10,000 |  |  | 28,000 |
| Council Offices |  |  |  |  |  |  |
| Refurbish common staircases |  | 8,800 |  |  |  | 8,800 |
| Civic Suite |  |  |  |  |  |  |
| Replace Furniture |  | 11,600 |  |  |  | 11,600 |
| Energy Efficiency - Replace Light Fittings | 10,300 |  |  |  |  | 10,300 |
| Energy Efficiency - Replace Gas fired boilers at Civic Suite | 98,800 |  |  |  |  | 98,800 |
| Total Policy & Finance Committee | 762,100 | 80,400 | 10,000 | 0 | 0 | 852,500 |
| Housing General Fund |  |  |  |  |  |  |
| Landlord/Tenant Grants | 100,000 | 100,000 | 100,000 | 100,000 | 100,000 | 500,000 |
| Equity Release Loans | 138,000 | 138,000 | 138,000 | 138,000 | 138,000 | 690,000 |
| Disabled Facilities Grants | 120,000 | 120,000 | 120,000 | 120,000 | 120,000 | 600,000 |
| Total Housing Committee | 358,000 | 358,000 | 358,000 | 358,000 | 358,000 | 1,790,000 |
| TOTALS OF ALL COMMITTEES | 4,432,280 | 1,236,000 | 859,300 | 492,600 | 541,200 | 7,561,380 |

| Resources | 2007/08 | 2008/09 | 2009/10 | 2010/11 | 2011/12 | Total |
| --- | --- | --- | --- | --- | --- | --- |
|  | £ | £ | £ | £ | £ | £ |
| Disabled Grants | 72,000 | 72,000 | 72,000 | 72,000 | 72,000 | 360,000 |
| Housing Capital Grant - GONW | 200,000 | 200,000 | 200,000 | 200,000 | 200,000 | 1,000,000 |
| Utilisation of part of VAT Shelter to top up shortfall on Housing Capital Grant | 86,000 | 86,000 | 86,000 | 86,000 | 86,000 | 430,000 |
| Equity Release Loan Payback |  |  | 20,000 | 30,000 | 30,000 | 80,000 |
| 40% funding from Longridge School to Synthetic Pitch | 53,560 |  |  |  |  | 53,560 |
| Heritage Lotteries Fund for Castle scheme | 1,183,000 |  |  |  |  | 1,183,000 |
| Grant Funding/Sponsorship for Castle Scheme | 356,250 |  |  |  |  | 356,250 |
| Unsupported Borrowing | 600,000 | 700,000 | 350,000 | 100,000 |  | 1,750,000 |
| Unsupported Borrowing Three Stream Waste Bins | 236,000 |  |  |  |  | 236,000 |
| Unsupported Borrowing Roefield Loan | 645,000 |  |  |  |  | 645,000 |
| Usable Capital Receipts | 125,000 | 125,000 | 125,000 | 125,000 | 125,000 | 625,000 |
| From commuted sum for Calderstones scheme | 75,000 |  |  |  |  | 75,000 |
| Resources each year | 3,631,810 | 1,183,000 | 853,000 | 613,000 | 513,000 | 6,793,810 |
| Estimated Spare Resources to be brought forward from 2007/08 | 1,090,201 |  |  |  |  | 1,090,201 |
| Total resources | 4,722,011 | 1,183,000 | 853,000 | 613,000 | 513,000 | 7,884,011 |

# Text boxes

DECISION

ANNEX 1