RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO COMMUNITY SERVICES COMMITTEE

Agenda Item No

meeting date: 	13 JANUARY 2009

title:	REVISED CAPITAL PROGRAMME 2008/09 AND PROPOSED

PROGRAMME 2009/14

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To approve the revised programme for the current year and also the future five-year capital programme for this committee.

2	BACKGROUND

2.1	This report will review the following:

i)	The current year's programme.

ii)	Draft programme of schemes to be carried out in the following five years (2009/10 to 2013/14).

3	ORIGINAL PROGRAMME 2008/09 – CURRENT FINANCIAL YEAR

3.1	The original capital programme for the current year included schemes at a total estimated cost of £3,222,180.

3.2	Unfinished schemes from 2007/08, totalling £538,290, have been added to the original programme.  This is shown in Annex 1 and known as slippage.

4	REVISING THE CURRENT YEAR'S PROGRAMME

4.1	We have now discussed in some detail each scheme in the programme with budget holders and revised the programme to reflect likely expenditure this year.  This is shown in Annex 1, alongside the original estimate.

4.2	Updated capital evaluation forms completed by the responsible officers, for all these schemes were reported to committees in the previous cycle.

4.3	In summary, the revised programme is:

| Total Approved Budget £ | Revised Estimate for Current Year £ | Expenditure to Date £ |
| --- | --- | --- |
| 3,849,440 | 3,824,760 | 2,545,308 |

5	DRAFT PROGRAMME 2009/10 TO 2013/14

5.1	Officers have been asked to update the current 5 year programme and submit any new schemes for consideration.  The attached booklet shows the schemes for this Committee in detail and how each particular scheme links to the Council’s ambitions.

5.2	It should be noted that this is a possible programme that will require further consideration by the Budget Working Group and by Policy and Finance Committee who will want to make sure that it is affordable, both in capital and revenue terms.

5.3	Members should therefore consider the forward programme as attached and put forward any amendments you may wish to make at this stage.

5.4	A summary of the five-year programme for Community Services Committee is shown below:

| 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ | 2013/14 £ |  | Total £ |
| --- | --- | --- | --- | --- | --- | --- |
| 524,100 | 811,600 | 511,700 | 529,300 | 349,100 |  | 2,725,800 |

6	RECOMMENDED THAT COMMITTEE

6.1	Approve the revised capital programme for 2008/09 as set out in Annex 1.

6.2	Consider the future five-year programme for 2009/10 to 2013/14 as attached and agree any amendments you wish to make.

FINANCIAL SERVICES MANAGER

CM1-09/JP/AC

23 DECEMBER 2009

|  |  | Budget Analysis | Expenditure Analysis |
| --- | --- | --- | --- |
| Cost | Schemes | Original | Slippage | Additional | Total | Revised | Total |
| Centre |  | Estimate |  | Approvals | Approved | Estimate | Expenditure |
|  |  | 2008/09 |  |  | Budget |  | To Date |
|  |  | £ | £ | £ | £ | £ | £ |
| BADWC | Badger Well Water Culvert Collapse |  | 8,830 |  | 8,830 | 8,830 | 0 |
| BPSCT | Brungerly Park Sculpture Trial |  | 1,450 | 10,900 | 12,350 | 12,350 | 1,922 |
| BRPIN | Brungerly Park Footpath Investigative Work |  |  | 3,000 | 3,000 | 3,000 | 0 |
| CALOP | Calderstones Open Space | 75,000 |  |  | 75,000 | 75,000 | 4,534 |
| CARPH | Car Parks Rolling Programme slippage from prev years |  | 33,740 |  | 33,740 | 33,740 | 24,571 |
| CARPJ | Car Parks Rolling Programme 2008/09 | 41,200 |  |  | 41,200 | 41,200 | 27,484 |
| CSLOT | Castle Lottery scheme | 2,308,300 | -158,940 |  | 2,149,360 | 2,149,360 | 1,601,199 |
| EDCAF | Redevelopment of Edisford Café Site |  |  | 15,000 | 15,000 | 15,000 | 0 |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall |  | 214,600 |  | 214,600 | 214,600 | 15,199 |
| GFCYC | Gisburn Forest Park Cycling Trails | 12,000 | 8,000 |  | 20,000 | 20,000 | 20,000 |
| KEEPB | Repointing Internal & External Walls to Clitheroe Castle Keep | 84,400 |  | 10,000 | 94,400 | 94,400 | 85,774 |
| LROOF | Longridge Sports Centre Roof Retention | 1,380 |  |  | 1,380 | 1,380 | 0 |
| OUTEQ | Replacement of Outdoor Recreation Equipment | 10,000 |  |  | 10,000 | 10,000 | 3,338 |
| PCCHI | Refurbishment of Chipping Toilets |  | 12,350 |  | 12,350 | 1,780 | 0 |
| PCWHA | Funding towards Whalley Toilets | 50,000 |  | 20,000 | 70,000 | 70,000 | 23,751 |
| PLAYH | Improvements to children's play areas |  | 11,940 |  | 11,940 | 11,940 | 6,783 |
| PLAYJ | Improvements to children's play areas | 50,000 |  | 3,000 | 53,000 | 53,000 | 18,202 |
| POENE | Pool - Replace boiler and energy efficiency measures |  | 84,620 | -20,530 | 64,090 | 64,090 | 9,346 |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool |  | 15,970 |  | 15,970 | 0 | 0 |
| RCOLT | Replace Refuse Collection Vehicle |  | 169,700 |  | 169,700 | 170,160 | 170,159 |
| REBIN | Recycling and Residual Waste Containers | 236,000 | 136,030 |  | 372,030 | 372,030 | 366,484 |
| RWFRL | Replace V052 FRL Dennis Refuse Vehicle | 180,000 |  |  | 180,000 | 180,000 | 0 |
| SYNCA | Add budget moved from 2007/08 - Longridge Sports Synthetic Pitch | 133,900 |  | 47,600 | 181,500 | 181,500 | 166,562 |
| WLIFT | Wheeled Bin Lifting Equipment | 40,000 |  |  | 40,000 | 41,400 | 0 |
|  | Total Community Committee | 3,222,180 | 538,290 | 88,970 | 3,849,440 | 3,824,760 | 2,545,308 |

# Text boxes

DECISION