RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO POLICY AND FINANCE COMMITTEE

Agenda Item No

meeting date: 	27 JANUARY 2009

title:	REVISED CAPITAL PROGRAMME 2008/09 AND PROPOSED

PROGRAMME 2009/14

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To approve the revised programme for the current year and also the future five-year capital programme for this committee.

2	BACKGROUND

2.1	This report will review the following:

i)	The current year's programme.

ii)	Draft programme of schemes to be carried out in the following five years (2009/10 to 2013/14).

3	ORIGINAL PROGRAMME 2008/09 – CURRENT FINANCIAL YEAR

3.1	The original capital programme for the current year included schemes at a total estimated cost of £762,100.

3.2	Unfinished schemes from 2007/08, totalling £53,030, have been added to the original programme.  This is shown in Annex 1 and known as slippage.

  - During the year a number of changes have occurred;

- The Roefield Extension and Changing Rooms scheme has been brought in to the programme at a gross cost of £1.5m as agreed at your September meeting.

- The Roefield Loan has been reduced from £645k to £485k as part of the above scheme.

- The Members Room and Leader’s room on Level D have been created and will be funded from savings on the Civic Suite Boiler scheme

4	REVISING THE CURRENT YEAR'S PROGRAMME

4.1	We have now discussed in some detail each scheme in the programme with budget holders and revised the programme to reflect likely expenditure this year.  This is shown in Annex 1, alongside the original estimate.

4.2	It is highly unlikely that there will be significant expenditure on the Roefield Scheme in this financial year.  Whilst at this stage in the past where we have anticipated significant slippage we have moved the budget into the following year.  However this has been potentially confusing therefore we have decided that the unspent budget will be carried forward at the year end.

4.3	Updated capital evaluation forms completed by the responsible officers, for all these schemes were reported to committees in the previous cycle.

4.4	In summary, the revised programme is:

| Total Approved Budget £ | Revised Estimate for Current Year £ | Expenditure to Date £ |
| --- | --- | --- |
| 2,211,730 | 2,211,730 | 75,379 |

5	DRAFT PROGRAMME 2009/10 TO 2013/14

5.1	Officers have been asked to update the current 5 year programme and submit any new schemes for consideration.  The attached booklet shows the schemes for this Committee in detail and how each particular scheme links to the Council’s ambitions.

5.2	It should be noted that this is a possible programme that will require further consideration by the Budget Working Group and by Special Policy and Finance Committee who will want to make sure that it is affordable, both in capital and revenue terms.

5.3	Members should therefore consider the forward programme as attached and put forward any amendments you may wish to make at this stage.

5.4	A summary of the five-year programme for Policy and Finance Committee is shown below:

| 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ | 2013/14 £ |  | Total £ |
| --- | --- | --- | --- | --- | --- | --- |
| 105,400 | 20,000 | 0 | 0 | 0 |  | 125,400 |

6	RECOMMENDED THAT COMMITTEE

6.1	Approve the revised capital programme for 2008/09 as set out in Annex 1.

6.2	Consider the future five-year programme for 2009/10 to 2013/14 as attached and agree any amendments you wish to make.

FINANCIAL SERVICES MANAGER

PF6-09JP/AC

19 JANUARY 2009

|  |  | Budget Analysis | Expenditure Analysis |
| --- | --- | --- | --- |
| Cost | Schemes | Original | Slippage | Additional | Total | Revised | Total |
| Centre |  | Estimate |  | Approvals | Approved | Estimate | Expenditure |
|  |  | 2008/09 |  |  | Budget |  | To Date |
|  |  | £ | £ | £ | £ | £ | £ |
|  | Policy & Finance Committee |  |  |  |  |  |  |
| CIVBO | Civic Suite - Energy Efficiency Replace Gas fired boilers | 98,800 |  |  | 98,800 | 88,780 | 50,517.68 |
| CIVHS | Civic Suite - DDA & Impts to stored water system |  | 14,520 |  | 14,520 | 14,520 | 6,908.16 |
| CIVLF | Civic Suite - Energy Efficiency Replace Light Fittings | 10,300 |  |  | 10,300 | 10,300 | 0.00 |
| EGIIV | E Government Initiative |  | 38,510 |  | 38,510 | 38,510 | 6,997.70 |
| GVCON | Government Connect |  |  |  |  |  | 329.67 |
| LEADR | Creation of Member's Rooms on Level D |  |  |  |  | 10,020 | 10,022.75 |
| ROEEX | Roefield Extension & Changing Rooms |  |  | 1,556,600 | 1,556,600 | 1,556,600 | 602.94 |
| ROEFL | Roefield Loan | 645,000 |  | -160,000 | 485,000 | 485,000 | 0.00 |
| SERVB | Computer Server & Bulk Printer Replacement | 8,000 |  |  | 8,000 | 8,000 | 0.00 |
|  | Total Policy & Finance Committee | 762,100 | 53,030 | 1,396,600 | 2,211,730 | 2,211,730 | 75,378.90 |

RIBBLE VALLEY BOROUGH COUNCIL

POLICY AND FINANCE COMMITTEE SCHEMES

#### DRAFT FIVE YEAR CAPITAL PROGRAMME

2009/10 TO 2013/14

_________________________________________________

#### NEW SCHEMES AS PROPOSED BY SERVICE MANAGERS

_________________________________________________

December 2008

#### DRAFT FIVE-YEAR CAPITAL PROGRAMME: 2009/10 – 2013/14

#### New Schemes as Proposed by Service Managers

Service managers have been asked to submit bids for new capital schemes so that they can be considered for inclusion in the council’s five-year capital programme.

The bid form asked service managers a range of questions with regard to their proposed schemes in order to aid decision-making. Details of the responses are shown in the following sections.

# SCHEME DESCRIPTIONS AND AMBITION LINKS

Here a description of the scheme is given, together with any links to the council’s ambitions. It is also highlighted if there is a Statutory or Legal obligation for the council to complete the scheme.

| Scheme Title | Brief Description of Scheme | Link to Ambitions | Any Statutory or Legal Obligation? |
| --- | --- | --- | --- |
| POLICY AND FINANCE COMMITTEE |
| Central Services |
| Replacement Risograph | Replace the Riso RZ370 machine in print room | To be a well managed council providing efficient services based on identified customer needs | None |
| Replace Print Finishing Equipment | Replace print finishing equipment in print room | To be a well managed council providing efficient services based on identified customer needs | None |
| Revenues |
| Benefits and Revenues Server Replacement | The system used by benefits and revenues is changing in the next 12 months. The new version will not run on our current server efficiently and therefore we will need to replace it. | To be a well managed council providing efficient services based on identified customer needs | Admin of revenues and benefits is a statutory function |

# PERFORMANCE, EFFICIENCY AND CONSULTATION

Service managers were asked for details of performance indicators that would be impacted by the proposed schemes, how the general performance of the service would be changed, any efficiency or value for money identified and any consultation that has been carried out, or is planned.

| Scheme Title | Performance Management | Efficiency and Value for Money | Consultation |
| --- | --- | --- | --- |
| POLICY AND FINANCE COMMITTEE |
| Central Services |
| Replacement Risograph | - | Newer machine likely to offer improved printing facilities making printing jobs speedier and better quality, thereby improving value for money and quality | - |
| Replace Print Finishing Equipment | - | Newer machine likely to offer improved printing facilities making finishing processes speedier and better quality, thereby improving value for money and quality | - |
| Revenues |
| Benefits and Revenues Server Replacement | NI 14, NI 118, and NI 180. Also collection rates that are still being monitored and published by DCLG. Required to maintain current service levels | Due to change by software supplier this scheme is needed to maintain the current service | - |

KEY DATES, ENVIRONMENTAL IMPACT AND ADDITIONAL INFORMATION

Here key project dates are provided and the expected life of the asset. Service managers were asked to provide details of what measures they would put in place to minimise the impact of their proposed scheme on the environment. Where additional supporting information was provided this is also shown here.

| Scheme Title | Start Date and Milestones | Useful Economic Life | Environmental Impact | Additional information |
| --- | --- | --- | --- | --- |
| POLICY AND FINANCE COMMITTEE |
| Central Services |
| Replacement Risograph | Start date April 2010 – to be installed within 6 months subject to availability | 5 Years | - | - |
| Replace Print Finishing Equipment | Start date April 2010 – to be installed within 6 months subject to availability | 5 Years | - | - |
| Revenues |
| Benefits and Revenues Server Replacement | Must be in place by Autumn 2009 | 5 Years | Modern servers are more energy efficient | - |

# FINANCIAL IMPLICATIONS

Capital and consequential revenue costs were requested from Service Managers, this helped in establishing a whole life cost for the proposed projects. In establishing the whole life cost, managers were also asked to consider any disposal costs of the asset at the end of its useful economic life.

| Scheme Title | Capital Implications | Revenue Implications | Whole Life Cost |
| --- | --- | --- | --- |
| POLICY AND FINANCE COMMITTEE |
| Central Services |
| Replacement Risograph | Equipment & Materials: £5,000 Total Capital Costs: £5,000 | None Given | Equipment & Materials: £5,000 TOTAL WHOLE LIFE COST: £5,000 |
| Replace Print Finishing Equipment | Equipment & Materials: £5,000 Total Capital Costs: £5,000 | None Given | Equipment & Materials: £5,000 TOTAL WHOLE LIFE COST: £5,000 |
| Revenues |
| Benefits and Revenues Server Replacement | Equipment & Materials: £25,000 Total Capital Costs: £25,000 | None Given | Initial Capital Costs: £25,000 TOTAL WHOLE LIFE COST: £25,000 |

###### RISK ASSESSMENT

Service Managers were asked to use a PESTLE analysis in order to try to identify any risks and how were also asked how any identified risk may be mitigated.

| Scheme Title | Risk Assessment |
| --- | --- |
| POLICY AND FINANCE COMMITTEE |
| Central Services |
| Replacement Risograph | Political: None Identified Economic: None Identified Sociological: None Identified Technological: Improvements in technology likely to mean that we are able to purchase a machine which operates more efficiently Legal: None Identified Environmental: None Identified |
| Replace Print Finishing Equipment | Political: None Identified Economic: None Identified Sociological: None Identified Technological: Improvements in technology likely to mean that we are able to purchase a machine which operates more efficiently Legal: None Identified Environmental: None Identified |
| Revenues |
| Benefits and Revenues Server Replacement | Political: None Identified Economic: None Identified Sociological: None Identified Technological: None Identified Legal: None Identified Environmental: None Identified |

IMPACT OF PROPOSED SCHEMES ON CURRENT FIVE YEAR CAPITAL PROGRAMME

Shown at Annex One are the current approved schemes in the five-year capital programme together with the proposed schemes in the relevant financial years. Also highlighted is the key council ambition that each scheme meets.

| DRAFT FIVE YEAR CAPITAL PROGRAMME 2009/14 - POLICY AND FINANCE COMMITTEE |  |
| --- | --- |
|  | CURRENT APPROVED PROGRAMME | 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ | 2013/14 £ | Total £ | LINK TO AMBITIONS |
|  |  |  |  |  |  |  |  | To help make people’s lives safer and healthier | To protect and enhance the existing environmental quality of our area | To match the supply of homes in our area with the identified housing needs | To be a well managed council providing efficient services based on identified customer needs |
|  | Revenues and Benefits |  |  |  |  |  |  |  |  |  |  |
| ME | Replacement for Mobile Office | 50,000 |  |  |  |  | 50,000 |  |  |  |  |
|  | Computer Services |  |  |  |  |  |  |  |  |  |  |
| PH | Computer Server & Bulk Printer Replacement | 10,000 | 10,000 |  |  |  | 20,000 |  |  |  |  |
|  | Council Offices |  |  |  |  |  |  |  |  |  |  |
| JH | Refurbish common staircases | 8,800 |  |  |  |  | 8,800 |  |  |  |  |
|  | Civic Suite |  |  |  |  |  |  |  |  |  |  |
| JH | Replace Furniture | 11,600 |  |  |  |  | 11,600 |  |  |  |  |
|  | Total | 80,400 | 10,000 | 0 | 0 | 0 | 90,400 |  |  |  |  |
|  | NEW SCHEMES PROPOSED BY SERVICE MANAGERS | 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ | 2013/14 £ | Total £ | LINK TO AMBITIONS |
|  |  |  |  |  |  |  |  | To help make people’s lives safer and healthier | To protect and enhance the existing environmental quality of our area | To match the supply of homes in our area with the identified housing needs | To be a well managed council providing efficient services based on identified customer needs |
|  | Central Services |  |  |  |  |  |  |  |  |  |  |
| MSmith | Replacement Risograph |  | 5,000 |  |  |  | 5,000 |  |  |  |  |
| MSmith | Replace Print Finishing Equipment |  | 5,000 |  |  |  | 5,000 |  |  |  |  |
|  | Revenues |  |  |  |  |  |  |  |  |  |  |
| ME | Benefits and Revenues Server Replacement | 25,000 |  |  |  |  | 25,000 |  |  |  |  |
|  | Total | 25,000 | 10,000 | 0 | 0 | 0 | 35,000 |  |  |  |  |
|  | AMENDED COMMITTEE TOTALS WITH ABOVE PROPOSALS | 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ | 2013/14 £ | Total £ |  |  |  |  |
|  | Policy and Finance Committee | 105,400 | 20,000 | 0 | 0 | 0 | 125,400 |  |  |  |  |

# Text boxes

DECISION

Annex 1

ANNEX ONE