RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO PLANNING & DEVELOPMENT COMMITTEE

Agenda Item No

meeting date: 	19 JULY 2007

title:	CAPITAL OUTTURN 2006/07

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the outturn on our capital programme for 2006/07 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 3 schemes.  Two of these were for the car parking rolling programme which were approved in February 2007.  During the year capital evaluation statements have been reported to Committee giving information regarding the progress on these schemes.

  - In addition a scheme has been brought into the programme during the closure of accounts process in relation to the Planning Delivery Grant.  This relates to the capital element of the grant, which we were required to capitalise as part of the grant conditions.

- FINANCIAL PERFORMANCE

  - Summary

| BUDGET ANALYSIS | EXPENDITURE | SLIPPAGE |
| --- | --- | --- |
| Original Estimate £ | Slippage from 05/06 £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 07/08 £ |
| 58,200 | 29,100 | 87,300 | 65,300 | 59,370 | 33,820 |

3.2	Annex 1 to this report compares the budget for each scheme with actual expenditure.

- SLIPPAGE

  - The 2006/07 car parks rolling programme scheme was not complete at the end of March.  The unspent budget of £26,770 has therefore been carried forward into 2007/08 as slippage.

  - The rolling programme scheme for 2005/06 was anticipated to be completed in 2007/08 and therefore £22,000 of the budget was moved at revised estimate time into the next financial year.  However final expenditure for 2006/07 was £17,048 which when compared with the remaining budget of £7,100 means that the budget for 2007/08 needs to be reduced by £9,950 (known as negative slippage).

  - The replace screens and ergonomics for the CCTV system scheme budget has all been carried forward as slippage.

| Cost Centre | Slippage into 2007/08 | £ |
| --- | --- | --- |
| CARPH | Car parks Rolling Programme 2005/06 | -9,950 |
| CARPI | Car parks Rolling Programme 2006/07 | 26,770 |
| ERGTV | Replace screens & ergonomics CCTV system | 17,000 |
|  |  | 33,820 |

- CONCLUSION

  - The capital accounts for 2006/07 have now been closed.  Schemes with slippage have been carried forward into 2007/08.

FINANCIAL SERVICES MANAGER

PD6-07/JP/AC

9 JULY 2007

|  |  |  | Budget Analysis |  |  |
| --- | --- | --- | --- | --- | --- |
| Cost | Schemes | bud holder | Original | Slippage | Total | Revised | Budget | Actual |  |
| Centre |  |  | Estimate |  | Approved | Estimate | Moved | Expenditure | Slippage |
|  |  |  | 2006/07 |  | Budget |  | To 2007/08 |  |  |
|  |  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Planning & Development Committee |  |  |  |  |  |  |  |  |
| CARPH | Car Parks Rolling Programme 2005/06 | gj |  | 29,100 | 29,100 | 7,100 | 22,000 | 17,048 | -9,948 |
| CARPI | Car Parks Rolling Programme 2006/07 | gj | 41,200 |  | 41,200 | 41,200 |  | 14,432 | 26,768 |
| ERGTV | Replace screens and ergonomics CCTV system | gj | 17,000 |  | 17,000 | 17,000 |  |  | 17,000 |
| PDEVC | Planning Delivery Grant - Capital Expenditure | sb |  |  |  |  |  | 27,890 |  |
|  | Total Planning & Development |  | 58,200 | 29,100 | 87,300 | 65,300 | 22,000 | 59,370 | 33,820 |

# Text boxes

INFORMATION