RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO HOUSING COMMITTEE

Agenda Item No

meeting date: 	22 MARCH 2007

title:	CAPITAL PROGRAMME 2007/08

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To inform members of the capital programme for this committee for the forthcoming financial year (2007/08).

2	BACKGROUND

  - Full Council approved the 5 year capital programme for 2007/12 on 6 March 2007.

- SCHEMES

  - There are 4 schemes for this committee which total £1,201,800.  Annex 1 shows more details listing each scheme.

  - During the closure of our capital accounts there will inevitably be some slippage on schemes in the current year.  A report will be brought to committee in June/July giving further details.

  - As in previous years responsible officers have been asked to complete capital evaluation sheets for each new scheme.  These are attached at Annex 2.  I intend to report these quarterly to members to give an indication of progress on schemes.

- RECOMMENDED THAT COMMITTEE

  - Note the report.

JANE PEARSON

FINANCIAL SERVICES MANAGER

H3-07/JP/AC

8 MARCH 2007

ANNEX 1

CAPITAL PROGRAMME 2007/08

|  |  |  | Budget Analysis |
| --- | --- | --- | --- |
| Cost | Schemes | budget holder | Original |
| Centre |  |  | Estimate |
|  |  |  | 2007/08 |
|  |  |  | £ |
|  | Housing |  |  |
|  | Housing General Fund Schemes |  |  |
|  | Improvement Grants: |  |  |
| LANGR | Landlord/Tenant Grants | cg | 100,000 |
| EQUIT | Equity Release Loans | cg | 138,000 |
| DISCP | Disabled Facilities Grants | cg | 120,000 |
|  | Total Housing General Fund |  | 358,000 |
|  | Housing Revenue Schemes |  |  |
| IMPCN | Council House Improvements 2007/08 | rp | 843,800 |
|  | Total Housing Revenue Schemes |  | 843,800 |
|  | Total Housing Committee |  | 1,201,800 |

ANNEX 2

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | LANGR |
| Name of Scheme | LANDLORD/TENANTS GRANTS |
| Officer Responsible | CHRISTINE GRIMSHAW |
| Description of Scheme | Payments of up to 50% of the cost of works to landlords to bring properties back into use. |
| Benefits of Scheme | Reduces empty properties, makes best use of housing stock, nomination arrangements reduced rents. |
| Project Timetable | Start Date | 1 April 2007 |
|  | Completion Date | 31 March 2008 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |
| What are the revenue implications of the scheme? | None |

|  |  |  |  |  |  | Cost Centre | LANGR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: | £100,000 |  |
| Summary | Expected Total Cost of Scheme: | £100,000 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 6 March 2007 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 100,000 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 100,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| March 2007 | Sufficient applications at the current time to spend the budget. |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | EQUIT |
| Name of Scheme | EQUITY RELEASE LOANS |
| Officer Responsible | CHRISTINE GRIMSHAW |
| Description of Scheme | Housing Committee agreed to switch from grants to loans in respect of minor works and renovation grants. |
| Benefits of Scheme | Scheme brings properties in the Private Sector up to Decent Homes Standard. Equity loans are repayable so recycling of monies. |
| Project Timetable | Start Date | 1 April 2007 |
|  | Completion Date | 31 March 2008 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | As this scheme is a new venture for the council unsure as to take up however, early indications are that there is interest in the product. |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes. Joint arrangement between identified Ribble Valley officers and Regenda group who offer product. |
| What are the revenue implications of the scheme? | None |

|  |  |  |  |  |  | Cost Centre | EQUIT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: | £138,000 |  |
| Summary | Expected Total Cost of Scheme: | £138,000 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 6 March 2007 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 138,000 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 138,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| March 2007 | No concerns at present scheme will be ready to run from 1 April 2007 |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | DISCP |
| Name of Scheme | DISABLED FACILITIES GRANTS |
| Officer Responsible | CHRISTINE GRIMSHAW |
| Description of Scheme | Grants to enable clients to remain in their own homes following adaptation |
| Benefits of Scheme | Reduced requirement for residential places improved quality of life for clients |
| Project Timetable | Start Date | 1 April 2007 |
|  | Completion Date | 31 March 2008 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Potential difficulty with insufficient budget, enough current recommendations to spend budget request made to GONW for additional funding |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |
| What are the revenue implications of the scheme? | None |

|  |  |  |  |  |  | Cost Centre | DISCP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: | £120,000 |  |
| Summary | Expected Total Cost of Scheme: | £120,000 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 6 March 2007 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 120,000 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 120,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| March 2007 | Scheme will commence on time no difficulties anticipated with delivery see comments re: budget on front sheet |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |
| --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT | Cost Centre | IMPCN |
| Name of Scheme | COUNCIL HOUSE IMPROVMENTS 2007/08 |
| Officer Responsible | ROD PEARCE |
| Description of Scheme | Planned works to Council Houses |
| Benefits of Scheme | Enables us to work towards meeting the Decent Homes Standard |
| Project Timetable | Start Date | 1 April 2007 |
|  | Completion Date | 31 March 2008 |
|  | Any Other Key Dates | Description of Work |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Delay in start on site due to requirement of Accounts and Audit Committee for works to be tendered. Also extended sick leave of Principle Building Surveyor will have impact |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |
| What are the revenue implications of the scheme? | None |

|  |  |  |  |  |  | Cost Centre | IMPCN |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: | £843,500 |  |
| Summary | Expected Total Cost of Scheme: | £843,500 |  |
|  | Approved by Committee: | Full Council |
|  | Date: | 6 March 2007 |
|  | Minute Ref: |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 843,800 |
|  | Retention (show separately) |  |  |  |  |
|  | Other Costs |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 843,800 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |
| March 2007 | A limited amount of work has been undertaken so far in preparation of this scheme. Will need to be made high priority as due to potential transfer of stock to a Registered Social Landlord by 31 March 2008 essential work programme is completed within financial year. Also essential that work undertaken concentrates on Decent Home Standard issues in case tenants vote against transfer |

# Text boxes

INFORMATION