RIBBLE VALLEY BOROUGH COUNCIL

DECISION

REPORT TO PLANNING & DEVELOPMENT COMMITTEE

Agenda Item No.

meeting date: 	TUESDAY, 27 November 2007

title: 		DELIVERY OF NATIONAL LAND USE GAZETTEER

submitted by: 	DIRECTOR OF DEVELOPMENT SERVICES

principal author:	COLIN HIRST - FORWARD PLANNING MANAGER

1	PURPOSE

1.1	To update Committee on the National Land Use Gazetteer and advise of the need for dedicated staffing resources.

1.2	Relevance to the Council’s ambitions and priorities:

- Council Ambitions – The provision of address data is fundamental to the working of the Council in delivering services more efficiently.

- Community Objectives – Improving the provision of addressing data within the national data framework will assist with analysis of data and promotion of strategic objectives.

- Corporate Priorities – The project will help ensure access to services is available to all.

- Other Considerations – The Local Land and Property Gazetteer supports many of the priority outcome targets and will enable national address data to be linked to other Government initiatives.

2	BACKGROUND

2.1	The basis for the creation of the National Land and Property Gazetteer (NLPG) is to introduce a joined up process for addressing systems.  The NLPG was initiated by Government in 1999 to provide a centralised hub for updating and storing property addresses.

2.2	Many systems are in existence that require addresses and property references to be held in a database, across Local and Central Government departments many such databases operate, each having to be updated and where systems are different sharing data is either expensive or not possible between agencies.  The opportunity to link these processes was recognised and a project to create a national framework was put in place.

2.3	At the local level, each authority is producing a Local Land and Property Gazetteer (LLPG) with a view to combining data processes across departments and making the process of information sharing and updating far more streamlined, efficient and cost effective.  Work undertaken as part of a recent study by Economics and Business Research Ltd on behalf of the Local Government Association, demonstrated that the NLPG would save local government in England and Wales some £54.5m per annum.  These savings are made possible by increased efficiency and processes becoming faster, greater accuracy and improved customer satisfaction, leading to less complaints.

2.4	In creating the Local Land and Property Gazetteer, this data will be fed back to a national hub.  In providing information to the hub this is then passed on to other agencies such as Police, Fire and Ambulance Authorities, as well as organisations such as the Valuation Office rather than each being individually notified by the Council as at present. Similarly updates created by other agencies will be notified back to the Local Gazetteer, thereby enhancing the quality of our data.

3    	THE CURRENT POSITION WITH THE NLPG/LLPG

3.1	An IT Project Officer was appointed on a short term contract in April 2006 for the principal role of acting as the temporary custodian for the LLPG.  This role was to create a Property Gazetteer for the Authority.  The initial targets set through the Council’s commitments with the Local Government Association and Ordnance Survey was to have a Local Gazetteer in place and be submitting updates by October 2006.  This deadline was met.

3.2	Subsequent work aimed to continue to update the system, combining a number of property data sets from across the Council, including Council Tax, Housing Benefit, Planning, Land Charges and Electoral Registration.  The process requires properties to be matched across the data sets to ultimately provide a single, correct data set that does not contain anomalies, such as different spellings or different names or numbers for the same properties. This was only partially completed prior to the post becoming vacant in June 2007.

3.3	Since then work has been undertaken by other staff within the department in order to meet nationally agreed commitments to the system and thereby avoid penalty charges that would have been charged to the council if we did not comply.  In particular this involved a substantial amount of work to coordinate the migration to new software. To assist in this and to avoid the penalty it was agreed to utilise savings from the vacant post to meet consultancy support costs from our supplier.  Liaison with Intelligent Addressing, the project contractors, has been maintained so that they are aware of the delays experienced in implementing the NLPG.

3.4	This temporary measure is however only providing the minimum of cover for the work in the absence of the full time officer. It has also drawn staff from their other duties. As time progresses there will be growing need to revisit earlier data that has been matched to ensure that it is up to date and to continue the process of data cleansing (the process of ensuring information is correct). A particular issue that persists in creating the system that has been identified is the existence of a number of streets and the properties that do not have any formally recognised naming or name attributes.  Consequently there is a significant number of properties that cannot be identified in the LLPG.  Without this information the database cannot be correct.  In order to ensure the Council can meet its commitments, arrangements have been made to allow information to be returned to the hub on a temporary basis but that information will need to be updated.

3.5	The issue will need to be resolved through the street numbering and naming process as soon as possible to ensure the LLPG can be delivered correctly and the Council meets its commitments.  This is becoming increasingly an issue as Local Authorities under the terms of the contract will be expected to send all street naming and numbering information via the hub from the beginning of next year. As part of the process of liasing with the national hub we have advised that we are unlikely to be fully compliant with these functions before April 2008.

3.6	As part of the development of the shared contact centre and progressing the CRM system, the gazetteer has been uploaded to enable the system to operate using a live data set and again meet the Councils commitments to deliver the CRM. As an operational system it is anticipated that inaccuracies that need to be resolved will be identified. This increases the time taken from other work to keep pace with updates.

4.   	STAFFING RESOURCES

4.1	 Members may recall that the IT Project Officer post has been funded from Planning Delivery Grant. However in the light of the pressures on the available grant to support Planning functions and that the NLPG project has corporate implications it was considered that this was not an appropriate means by which to continue the support of the post. Availability of Planning Delivery Grant in any event   is also coming to an end and cannot be relied upon for subsequent years. What is clear is that to deliver the Gazetteer does require a dedicated staff resource as well as additional support for data cleansing and the resolution of anomalies through the Street naming and numbering function. As an issue the resources for the NLPG was to be considered through the Service Planning process.

4.2	As a corporate issue there will also need to be future consideration given to rolling out the LLPG and formally linking the systems together. This is likely to require departments installing interface systems that may or may not be included as upgrades to department systems and could in some cases have additional costs that would need to be planned for. The difficulty with this at this stage is that in the absence of a dedicated project officer to take the LLPG forward and coordinate the roll out programme, services will not be in a position to commit to the LLPG, particularly where there continues to be in effect an incomplete Gazetteer available.

4.3	The existing Project Officer post has been subject to job evaluation and is established at SO 1 level. This forms the basis of the growth bid in the service planning process for a dedicated staff resource to ensure the LLPG/NLPG can be delivered. Members are asked to confirm the need to have in place a dedicated officer and that Policy and Finance Committee be asked to consider a corporate approach to funding the LLPG/NLPG through the service plan process.

5.       	RISK ASSESSMENT

5.1	The approval of the recommendations in this report may have the following implications:

- Resources – None directly. The report seeks endorsement from the committee to seek to secure funding for staff resources to deliver the NLPG. This would be subject to the service planning process.

- Technical, Environmental and Legal – The Council is committed through its Mapping Services Agreement with the Local Government Information House, Intelligent Addressing and O.S. to deliver the NLPG/LLPG with provisions included for penalty charges where the Council does not meet the delivery timeframe.

- Political – None

- Reputation - None

6.       RECOMMENDED THAT COMMITTEE

6.1  	Endorse the need for dedicated staff resource to deliver the NLPG/LLPG and that the Director of Development Services includes for this item as part of the service planning process.

DIRECTOR OF DEVELOPMENT SERVICES

BACKGROUND PAPERS

1	None.

For further information please ask for Colin Hirst, extension 4503.