RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO PLANNING AND DEVELOPMENT COMMITTEE

Agenda Item No

meeting date: 	17 JANUARY 2008

title:	REVISED CAPITAL PROGRAMME 2007/08 AND PROPOSED

PROGRAMME 2008/13

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To approve the revised programme for the current year and also the future five-year capital programme for this committee.

2	BACKGROUND

2.1	This report will review the following:

i)	The current year's programme.

ii)	Draft programme of schemes to be carried out in the following five years (2008/09 to 2012/13).

3	ORIGINAL PROGRAMME 2007/08 – CURRENT FINANCIAL YEAR

3.1	The original capital programme for the current year included schemes at a total estimated cost of £22,000.

3.2	Unfinished schemes from 2006/07, totalling £33,820, have been added to the original programme.  This is shown in Annex 1 and known as slippage.

4	REVISING THE CURRENT YEAR'S PROGRAMME

4.1	We have now discussed in some detail each scheme in the programme with budget holders and the Capital Working Group and revised the programme to reflect likely expenditure this year.  This is shown in Annex 1, alongside the original estimate.

4.2	Updated capital evaluation forms completed by the responsible officers, for all these schemes were reported to committees in the previous cycle.

4.3	In summary, the revised programme is:

| Total Approved Budget £ | Revised Estimate for Current Year £ | Expenditure to Date £ |
| --- | --- | --- |
| 55,820 | 55,820 | 20,087 |

5	DRAFT PROGRAMME 2008/09 TO 2012/13

5.1	Officers have been asked to submit any new schemes for consideration in the five-year capital programme.  No new schemes have been put forward for this committee.  Annex 2 (GREEN) shows the original five year programme for this committee.

5.2	It should be noted that this is a possible programme that will require further consideration by the Budget Working Group and by Policy and Finance Committee who will want to make sure that it is affordable, both in capital and revenue terms.

5.4	Members should therefore consider the forward programme as shown  in Annex 2 and put forward any amendments you may wish to make at this stage.

5.5	Capital evaluation forms for all new schemes approved for next year (2008/09) will be completed and reported to committees in the next cycle.

5.6	A summary of the five-year programme for Planning and Development Committee is shown below:

| 2008/09 £ | 2009/10 £ | 2010/11 £ | 2011/12 £ | 2012/13 £ |  | Total £ |
| --- | --- | --- | --- | --- | --- | --- |
| 41,200 | 62,200 | 41,200 | 41,200 | 41,200 |  | 227,000 |

6	RECOMMENDED THAT COMMITTEE

6.1	Approve the revised capital programme for 2007/08 as set out in Annex 1.

6.2	Consider the future five-year programme for 2008/09 to 2012/13 as set out in Annex 2 and agree any amendments you wish to make.

FINANCIAL SERVICES MANAGER

PD1-08JP/AC

7 JANUARY 2008

|  |  | Budget Analysis |  |  | Expenditure Analysis |
| --- | --- | --- | --- | --- | --- |
| Cost | Schemes | Original | Slippage | Additional | Total | Revised | Budget | Total |
| Centre |  | Estimate |  | Approvals | Approved | Estimate | moved to | Expenditure |
|  |  | 2007/08 |  |  | Budget |  | 2008/09 | To Date |
|  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Planning & Development Committee |  |  |  |  |  |  |  |
| CARPH | Car Parks Rolling Programme 05/06 | 22,000 | -9,950 |  | 12,050 | 12,050 |  | 2,937.98 |
| CARPI | Car Parks Rolling Programme 06/07 |  | 26,770 |  | 26,770 | 26,770 |  | 148.71 |
| ERGTV | Replace screens and ergonomices CCTV system |  | 17,000 |  | 17,000 | 17,000 |  | 17,000.00 |
|  | Total Planning & Development | 22,000 | 33,820 | 0 | 55,820 | 55,820 | 0 | 20,086.69 |

| Page no | Scheme | 2008/09 | 2009/10 | 2010/11 | 2011/12 | 2012/13 | Total |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | £ | £ | £ | £ | £ | £ |
|  | Planning & Development Committee |  |  |  |  |  |  |
|  | Car Parks Rolling Programme | 41,200 | 41,200 | 41,200 | 41,200 | 41,200 | 206,000 |
|  | Replace some Car Park ticket machines |  | 21,000 |  |  |  | 21,000 |
|  | Total Planning & Development | 41,200 | 62,200 | 41,200 | 41,200 | 41,200 | 227,000 |

# Text boxes

DECISION