RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO POLICY & FINANCE COMMITTEE

Agenda Item No

meeting date: 	10 JUNE 2008

title:	OVERALL CAPITAL OUTTURN 2007/08

submitted by: 	DIRECTOR OF FINANCE

principal author:	JANE PEARSON

1	PURPOSE

1.1	The purpose of this report is to:

Inform members of the provisional final position for the last financial year; and

To let you know the likely level of slippage on the overall programme.

1.2	Relevance to the Council’s ambitions and priorities:

All the schemes in the capital programme are examined before inclusion in the budget to ensure they meet the Council’s ambitions and priorities.

2	OVERALL OUTTURN 2007/08

2.1	Committees in the forthcoming cycle will receive reports regarding their capital programme for the last financial year.

2.2	Annex 1 to this report compares the final expenditure for 2007/08 for each scheme with the original and revised estimates.

2.3	This information is summarised as follows:

| Final Capital Outturn 2007/08 |
| --- |
|  | Original Estimate 2007/08 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Budget £ | Budget Moved to 2008/09 £ | Actual Expenditure £ | Estimated Slippage £ |
| Community | 1,673,160 | 250,380 | 213,010 | 2,136,550 | 2,781,580 | 262,280 | 2,390,594 | 513,050 |
| Planning & Development | 22,000 | 33,820 | 0 | 55,820 | 55,820 | 0 | 73,378 | 33,740 |
| Policy & Finance | 87,800 | 112,320 | 795,000 | 995,120 | 125,780 | 855,000 | 68,712 | 53,030 |
| Housing General Fund | 358,000 | 23,800 | 0 | 381,800 | 405,100 | 0 | 276,897 | 128,290 |
| Housing Revenue | 843,800 | -52,000 | 74,700 | 866,500 | 866,500 | 0 | 862,012 | 0 |
|  | 2,984,760 | 368,320 | 1,082,710 | 4,435,790 | 4,234,780 | 1,117,280 | 3,671,593 | 728,110 |

Actual expenditure represents 87% of the revised budget.

3	SLIPPAGE

3.1	Annex 1 also shows any difference between final expenditure and the revised estimate by scheme.  Where necessary these differences are carried forward, this is known as slippage.

3.2	In summary, the schemes carrying slippage forward into 2008/09 are:

| Cost Centre | Schemes | Slippage Into 2008/09 £ |
| --- | --- | --- |
|  | Community |  |
| BADWC | Badger Well Water Culvert Collapse | 8,830 |
| BPSCT | Brungerley Park Sculpture Trial | 1,450 |
| CCSHE | Provision of shelter in Woodland Cemetery | 8,500 |
| CSLOT | Castle Lottery scheme Phase 2 | -158,940 |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall | 214,600 |
| GFCYC | Gisburn Forest Park Cycling Trails | 8,000 |
| PCCHI | Refurbishment of Chipping Toilets | 12,350 |
| PLAYH | Improvements to children's play areas | 11,940 |
| POENE | Energy Efficiency measures to Ribblesdale Pool | 84,620 |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool | 15,970 |
| RCOLT | Replace Refuse Collection Vehicle | 169,700 |
| REBIN | Recycling and Residual Waste Containers | 136,030 |
|  | Total Community | 513,050 |
|  | Planning & Development |  |
| CARPH/I | Car Parks Rolling Programme | 33,740 |
|  | Total Planning & Development | 33,740 |
|  | Policy & Finance |  |
| CIVHS | Civic Suite - DDA & Improvements to stored water system | 14,520 |
| EGIIV | E Government Initiative | 38,510 |
|  | Total Policy and Finance | 53,030 |
|  | Housing |  |
|  | Housing General Fund |  |
| LANGR | Landlord/Tenant Grants | 15,110 |
| EQUIT | Equity Release Loans | 113,180 |
|  | Total Housing General Fund | 128,290 |
|  | Total Slippage | 728,110 |

4	RISK ASSESSMENT

4.1	The approval of this report may have the following implications:

Resources

Included elsewhere in the report.

Technical, Environmental and Legal

None.

Political

None.

5	CONCLUSION

5.1	Overall the Council has spent 87% of the total revised capital programme.  A large proportion of the slippage into 2008/09 is in respect of only four high value schemes, these are

Longridge Civic Hall/relocate Fitness Room

Purchase of a refuse vehicle

Purchase of wheeled bins

Equity Release scheme

5.2	After taking this into account, the outturn marks a relatively good achievement.  The Budget Working Group will be asked to consider the final outturn in more detail when they next meet.

FINANCIAL SERVICES MANAGER

PF20-08JP

28 MAY 2008

| Cost Centre | Schemes | Original Estimate 2007/08 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Budget Moved to 2008/09 £ | Actual Expenditure £ | Slippage into 2008/09 £ |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Community Committee |  |  |  |  |  |  |  |  |
| BADWC | Badger Well Water Culvert Collapse |  |  | 10,000 | 10,000 | 10,000 |  | 1,169 | 8,830 |
| BPSCT | Brungerley Park Sculpture Trial |  |  | 14,620 | 14,620 | 14,620 |  | 13,170 | 1,450 |
| CCSHE | Provision of shelter in Woodland Cemetery | 8,500 |  |  | 8,500 | 8,500 |  | 0.00 | 8,500 |
| CSLOT | Castle Lottery scheme Phase 2 | 33,750 | 9,910 |  | 43,660 | 902,000 |  | 1,060,937 | -158,940 |
| EDCHR | Edisford Changing Rooms | 65,000 |  |  | 65,000 | 0 | 65,000 | 0 |  |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall | 18,600 |  | 196,000 | 214,600 | 214,600 |  | 0 | 214,600 |
| GALBO | Replace Boiler at Platform Gallery | 11,000 |  |  | 11,000 | 11,000 |  | 8,633 |  |
| GFCYC | Gisburn Forest Park Cycling Trails | 20,000 |  |  | 20,000 | 8,000 | 12,000 | 0 | 8,000 |
| KEEPR | Castle Keep Repairs - Phase 1 |  | 48,480 |  | 48,480 | 74,050 |  | 74,096 |  |
| LFIRD | Provision of Fire Escape at Longridge Depot | 6,300 | -1,510 |  | 4,790 | 4,790 |  | 4,248 |  |
| LOCHG | Grant Aid to Longridge Action Group re Civic Hall |  | 10,000 | -10,000 | 0 | 0 |  | 0 |  |
| LROOF | Longridge Sports Centre Roof |  |  | 61,800 | 61,800 | 39,650 | 1,380 | 54,133 |  |
| LSKAT | Longridge Skate Park Retention |  |  | 3,000 | 3,000 | 3,340 |  | 2,962 |  |
| LSREC | Longridge Sports Centre Reception | 54,410 |  | -54,410 | 0 | 0 |  | 0 |  |
| PBOIL | Pool - Replace boiler and calorifier | 96,300 |  |  | 96,300 | 96,300 |  | 116,826 |  |
| PCCHI | Refurbishment of Chipping Toilets | 75,000 |  | 8,800 | 83,800 | 90,300 |  | 77,952 | 12,350 |
| PCRPE | Replace Slaidburn Toilets |  | 2,500 |  | 2,500 | 2,500 |  | 2,759 |  |
| PCWHA | Funding towards reconstruction of Whalley Toilets |  |  |  | 0 | 0 | 50,000 | 0 |  |
| PESSU | Replace Suzuki Van - PJ02 NNA | 10,000 |  |  | 10,000 | 10,120 |  | 10,107 |  |
| PLAYH | Improvements to children's play areas | 50,000 |  |  | 50,000 | 50,000 |  | 38,058 | 11,940 |
| POENE | Energy Efficiency measures to Ribblesdale Pool | 104,500 |  |  | 104,500 | 104,500 |  | 19,876 | 84,620 |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool | 36,400 |  |  | 36,400 | 36,400 |  | 20,426 | 15,970 |
| RCOLT | Replace Refuse Collection Vehicle |  | 180,000 | -4,200 | 175,800 | 169,700 |  | 0 | 169,700 |
| REBIN | Recycling and Residual Waste Containers | 408,500 |  |  | 408,500 | 408,500 |  | 362,572 | 136,030 |
| RIBCA | Refurbishment of Ribchester Public Conveniences |  | 1,000 |  | 1,000 | 1,930 |  | 4,276 |  |
| RLIFT | Bin Lifts (x2) for existing Refuse Vehicles & ID system | 30,900 |  | 4,300 | 35,200 | 35,200 |  | 35,222 |  |
| ROSEG | Rose Garden Castle Grounds |  |  | 1,500 | 1,500 | 1,500 |  | 1,503 |  |
| RWCOM | Small Compressor Ingersoll Rand | 5,100 |  |  | 5,100 | 5,000 |  | 5,000 |  |
| RWDHM | Replace P051 DHM Iveco Daily with roll on/roll off 6 tonne pick up | 47,900 |  |  | 47,900 | 34,760 |  | 34,764 |  |
| RWJFV | Replace Landrover J438 JFV | 15,000 |  |  | 15,000 | 14,650 |  | 14,643 |  |
| RWLIF | Vehicle Lifting Equipment | 13,000 |  |  | 13,000 | 13,370 |  | 13,370 |  |
| RWLWD | Replace Hayter Triple Mower LT322 2WD | 25,700 |  |  | 25,700 | 24,980 |  | 24,980 |  |
| RWOCK | Replace G516 OCK with landrover & trailer | 18,500 |  |  | 18,500 | 18,450 |  | 18,448 |  |
| RWSFR | Replace R563 SFR John Deere Ride On Mower | 14,900 |  |  | 14,900 | 15,200 |  | 15,193 |  |
| RWTSW | New Vehicle Three Stream Waste Collection | 190,000 |  | -14,200 | 175,800 | 181,370 |  | 180,168 |  |
| RWWHP | Replace W697 WHP Dennis Refuse Collection Vehicle | 180,000 |  | -4,200 | 175,800 | 176,300 |  | 175,103 |  |
| SYNCA | Longridge Sports Centre Replace carpet on synthetic pitch | 133,900 |  |  | 133,900 | 0 | 133,900 | 0 |  |
|  | Total Community Committee | 1,673,160 | 250,380 | 213,010 | 2,136,550 | 2,781,580 | 262,280 | 2,390,594 | 513,050 |
|  | Planning & Development Committee |  |  |  |  |  |  |  |  |
| CARPH | Car Parks Rolling Programme 05/06 | 22,000 | -9,950 |  | 12,050 | 12,050 |  | 4,431 | 7,620 |
| CARPI | Car Parks Rolling Programme 06/07 |  | 26,770 |  | 26,770 | 26,770 |  | 649 | 26,120 |
| ERGTV | Replace screens and ergonomics CCTV system |  | 17,000 |  | 17,000 | 17,000 |  | 17,000 |  |
| PDEVC | Planning Delivery Grant Capital Element |  |  |  |  |  |  | 51,298 |  |
|  | Total Planning & Development | 22,000 | 33,820 | 0 | 55,820 | 55,820 | 0 | 73,378 | 33,740 |
|  | Policy & Finance Committee |  |  |  |  |  |  |  |  |
| CIVHS | Civic Suite - DDA & Impts to stored water system |  | 25,950 |  | 25,950 | 25,950 |  | 11,429 | 14,520 |
| CROOM | Computer Server Room Improvements |  | 11,940 |  | 11,940 | 11,940 |  | 11,127 |  |
| EENAB | eEnabling Members |  | 3,200 |  | 3,200 | 0 |  | 0 |  |
| EGIIV | E Government Initiative |  | 53,230 |  | 53,230 | 43,230 |  | 4,722 | 38,510 |
| OFCEI | Fire safety improvements to council office ceilings | 21,600 |  |  | 21,600 | 21,600 |  | 24,781 |  |
| PRRIS | Replace Risograph Printer | 6,200 |  |  | 6,200 | 6,200 |  | 0 |  |
| ROEFL | Roefield Loan |  |  | 645,000 | 645,000 | 0 | 645,000 | 0 |  |
| RTELE | Replace Telephone system |  | 8,000 |  | 8,000 | 6,860 |  | 6,860 |  |
| TRING | Grant/Loan to Trinity | 60,000 |  | 150,000 | 210,000 | 0 | 210,000 | 0 |  |
| UPFIN | Upgrade of Financial Ledger System |  | 10,000 |  | 10,000 | 10,000 |  | 9,793 |  |
|  | Total Policy & Finance Committee | 87,800 | 112,320 | 795,000 | 995,120 | 125,780 | 855,000 | 68,712 | 53,030 |
|  | Housing Committee |  |  |  |  |  |  |  |  |
|  | Housing General Fund Schemes |  |  |  |  |  |  |  |  |
| LHOME | Improvements to Longridge Homeless Facility |  | 10,700 |  | 10,700 | 10,000 |  | 10,086 |  |
|  | Improvement Grants: |  |  |  |  |  |  |  |  |
| LANGR | Landlord/Tenant Grants | 100,000 | 13,100 |  | 113,100 | 113,100 |  | 97,994 | 15,110 |
| EQUIT | Equity Release Loans | 138,000 |  |  | 138,000 | 122,000 |  | 0 | 113,180 |
| DISCP | Disabled Facilities Grants | 120,000 |  |  | 120,000 | 160,000 |  | 168,817 |  |
|  | Total Housing General Fund | 358,000 | 23,800 | 0 | 381,800 | 405,100 | 0 | 276,897 | 128,290 |
|  | Housing Revenue Schemes |  |  |  |  |  |  |  |  |
| IMPCN | Council House Improvements 2007/08 | 843,800 | -52,000 | 74,700 | 866,500 | 866,500 |  | 862,012 |  |
|  | Total Housing Revenue Schemes | 843,800 | -52,000 | 74,700 | 866,500 | 866,500 | 0 | 862,012 | 0 |
|  | Total Housing Committee | 1,201,800 | -28,200 | 74,700 | 1,248,300 | 1,271,600 | 0 | 1,138,909 | 128,290 |
|  | TOTALS | 2,984,760 | 368,320 | 1,082,710 | 4,435,790 | 4,234,780 | 1,117,280 | 3,671,593 | 728,110 |

# Text boxes

INFORMATION