RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO POLICY AND FINANCE COMMITTEE

Agenda Item No

meeting date: 	18 NOVEMBER 2008

title:	OVERALL CAPITAL MONITORING 2008/09

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	LAWSON ODDIE

- PURPOSE

  - To update members with progress on the overall Capital Programme for the current financial year.

- BACKGROUND

  - The Capital Programme for 2008/09 was approved in February 2008.  In the same cycle of committee meetings capital reports were considered which included capital evaluation statements giving full details of all new schemes for the forthcoming year.

- PROGRESS TO DATE

  - Committees in the current cycle are receiving capital monitoring reports showing progress by scheme.

  - The table below shows a financial summary of the progress on the capital programme.

| Committee | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
| --- | --- | --- |
|  | Original Estimate £ | Slippage 07/08 £ | Additional Approvals £ | Total Budget £ | Total Expenditure to Date £ |
| Community | 3,222,180 | 538,290 | 88,970 | 3,849,440 | 1,472,703 |
| Policy & Finance | 762,100 | 53,030 | 0 | 815,130 | 17,390 |
| Health & Housing | 358,000 | 136,790 | 22,000 | 516,790 | 160,630 |
| Total | 4,342,280 | 728,110 | 110,970 | 5,181,360 | 1,650,723 |

  - Annex 1 shows the full programme by scheme.

  - At six months through the year, only 32% of the total budget for the year has been actually expended. There are a number of fairly high value schemes which have not yet been completed/invoiced these include;

- Loan to Ribble Valley Sports Association

- Castle Lottery Scheme

- CONCLUSION

  - Significant progress needs to be made if the programme is to be achieved.

  - During the forthcoming months we will be preparing the revised estimates for the current year and also preparing a new five year capital programme.  Therefore any schemes that are not progressing may be moved back to next year or other years.

- RECOMMENDED THAT COMMITTEE

  - Consider the report and make any observations members feel necessary.

TECHNICAL ACCOUNTANT

PF49-08/LO/AC

10 NOVEMBER 2008

| Cost Centre | Schemes | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
| --- | --- | --- | --- |
|  |  | Original Estimates 2008/2009 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Total Expenditure to Date £ |
| Community Committee |
| BADWC | Badger Well Water Culvert Collapse |  | 8,830 |  | 8,830 | 0 |
| BPSCT | Brungerly Park Sculpture Trial |  | 1,450 | 10,900 | 12,350 | 528 |
| BRPIN | Brungerly Park Footpath Investigative Work |  |  | 3,000 | 3,000 | 0 |
| CALOP | Calderstones Open Space | 75,000 |  |  | 75,000 | 4,429 |
| CARPH | Car Parks Rolling Programme slippage from prev years |  | 33,740 |  | 33,740 | 18,659 |
| CARPJ | Car Parks Rolling Programme 2008/09 | 41,200 |  |  | 41,200 | 3,393 |
| CSLOT | Castle Lottery scheme | 2,308,300 | -158,940 |  | 2,149,360 | 836,303 |
| EDCAF | Redevelopment of Edisford Café Site |  |  | 15,000 | 15,000 | 0 |
| FITRM | Relocate fitness room at LSC to Longridge Civic Hall |  | 214,600 |  | 214,600 | 165 |
| GFCYC | Gisburn Forest Park Cycling Trails | 12,000 | 8,000 |  | 20,000 | 0 |
| KEEPB | Repointing Internal & External Walls to Clitheroe Castle Keep | 84,400 |  | 10,000 | 94,400 | 0 |
| LROOF | Longridge Sports Centre Roof Retention | 1,380 |  |  | 1,380 | 0 |
| OUTEQ | Replacement of Outdoor Recreation Equipment | 10,000 |  |  | 10,000 | 3,338 |
| PCCHI | Refurbishment of Chipping Toilets |  | 12,350 |  | 12,350 | 0 |
| PCWHA | Funding towards Whalley Toilets | 50,000 |  | 20,000 | 70,000 | 0 |
| PLAYH | Improvements to children's play areas |  | 11,940 |  | 11,940 | 6,650 |
| PLAYJ | Improvements to children's play areas | 50,000 |  | 3,000 | 53,000 | 11,106 |
| POENE | Pool - Replace boiler and energy efficiency measures |  | 84,620 | -20,530 | 64,090 | 9,346 |
| POSTW | Replace Steel Windows to building at Ribblesdale Pool |  | 15,970 |  | 15,970 | 0 |
| Cost Centre | Schemes | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
|  |  | Original Estimates 2008/2009 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Total Expenditure to Date £ |
| RCOLT | Replace Refuse Collection Vehicle |  | 169,700 |  | 169,700 | 170,159 |
| REBIN | Recycling and Residual Waste Containers | 236,000 | 136,030 |  | 372,030 | 367,022 |
| RWFRL | Replace V052 FRL Dennis Refuse Vehicle | 180,000 |  |  | 180,000 | 0 |
| SYNCA | Add budget moved from 2007/08 - Longridge Sports Synthetic Pitch | 133,900 |  | 47,600 | 181,500 | 41,605 |
| WLIFT | Wheeled Bin Lifting Equipment | 40,000 |  |  | 40,000 | 0 |
|  | Total Community Services Committee | 3,222,180 | 538,290 | 88,970 | 3,849,440 | 1,472,703 |
| Policy and Finance Committee |
| CIVBO | Civic Suite - Energy Efficiency Replace Gas fired boilers | 98,800 |  |  | 98,800 | 9,600 |
| CIVHS | Civic Suite - DDA & Impts to stored water system |  | 14,520 |  | 14,520 | 6,863 |
| CIVLF | Civic Suite - Energy Efficiency Replace Light Fittings | 10,300 |  |  | 10,300 | 0 |
| EGIIV | E Government Initiative |  | 38,510 |  | 38,510 | 114 |
| LEADR | Creation of Member’s Rooms on Level D |  |  |  |  | 813 |
| ROEFL | Add budget moved from 2007/08 - Roefield Loan | 645,000 |  |  | 645,000 | 0 |
| SERVB | Computer Server & Bulk Printer Replacement | 8,000 |  |  | 8,000 | 0 |
|  | Total Policy and Finance Committee | 762,100 | 53,030 | 0 | 815,130 | 17,390 |

| Cost Centre | Schemes | BUDGET ANALYSIS | EXPENDITURE ANALYSIS |
| --- | --- | --- | --- |
|  |  | Original Estimates 2008/2009 £ | Slippage £ | Additional Approvals £ | Total Approved Budget £ | Total Expenditure to Date £ |
| Health and Housing Committee |
| CCSHE | Provision of shelter in Woodland Cemetery |  | 8,500 |  | 8,500 | 8,387 |
| LANGR | Landlord/Tenant Grants | 100,000 | 15,110 | 130,000 | 245,110 | 67,489 |
| EQUIT | Equity Release Loans | 138,000 | 113,180 | -135,000 | 116,180 | 23,411 |
| DISCP | Disabled Facilities Grants | 120,000 |  | 27,000 | 147,000 | 61,343 |
|  | Total Health and Housing Committee | 358,000 | 136,790 | 22,000 | 516,790 | 160,630 |
|  | TOTALS FOR ALL COMMITTEES | 4,342,280 | 728,110 | 110,970 | 5,181,360 | 1,650,723 |

# LICY & FINANCE COMMI

# Text boxes

INFORMATION