RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO COMMUNITY SERVICES COMMITTEE

Agenda Item No

meeting date: 	17 MARCH 2009

title:	CAPITAL PROGRAMME 2009/10

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	LAWSON ODDIE

1	PURPOSE

1.1	To inform members of the capital programme for this committee for the forthcoming financial year (2009/10).

2	BACKGROUND

  - The original schemes put forward for the council’s five-year capital programme exceeded the finance that was available. As a result a capital programme was approved for the 2009/10, with the remaining schemes for the 2010/14 period being kept separate.

  - Officers and the Budget Working Group are to reassess the entire capital programme for 2010/14 and critically examine the resources available to produce an affordable and achievable programme.

  - Full Council approved the 2009/10 schemes on 10 March 2008.

- SCHEMES

  - There are 8 schemes for this committee, which total £284,800. At Annex 1 there is a list of the schemes that make up this total.  Note some schemes are new schemes for which you will have approved the capital pro-forma completed by the relevant officer, giving details of the project.

  - During the closure of our capital accounts there will inevitably be some slippage on schemes in the current year (2008/09).  A report will be brought to committee in June/July giving further details.

  - As in previous years responsible officers will complete and update capital evaluation sheets for each scheme, as shown at Annex 2.  These will be reported quarterly to members to give an indication of progress on schemes.

- RECOMMENDED THAT COMMITTEE

  - Note the report.

LAWSON ODDIE

TECHNICAL ACCOUNTANT

CM3-09/LO/AC

3 MARCH 2009

| COMMUNITY SERVICES COMMITTEE - Capital Programme 2009/10 |
| --- |
| Cost Centre | Scheme Title | Approved Budget 2009/10 £ |
| PLAYK | Improvements to Children’s Play Areas | 50,000 |
| OUTEQ | Replacement of Outdoor Recreation Equipment | 11,000 |
| CSLOT | Castle Lottery Scheme | 65,000 |
| WVHFA | Replacement Works Administration Vehicle Ford Transit (PF03 HFA) | 15,400 |
| WVHEU | Replacement Works Administration Vehicle Ford Transit (PF03 HEU) | 15,400 |
| GVWYW | Replace Grounds Maintenance Vehicle (PO53 WYW) | 16,000 |
| CPKMS | Replace Car Parking Machines and Software | 62,000 |
| GRFLG | Castle Grounds Green Flag Award Scheme | 25,000 |
| PBRNG | Repairs to Riverside Path Brungerley | 25,000 |
| Total Community Services Committee | 284,800 |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | PLAYK |
| --- | --- |

| Scheme Title | IMPROVEMENTS TO CHILDREN’S PLAY AREAS |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | The primary purpose of this budget is to fund the routine maintenance of the existing children’s play areas (£15,000) and the balance to be used on new and replacement play equipment and associated works in parks and open spaces |
| Link to Council Ambitions and Priorities | To protect and enhance the existing environmental quality of our area |
| Statutory or Legal Obligations | None |
| Performance Management | Young people will have a safe environment within which to play |
| Efficiency and Value for Money | Parks and play areas are seen by the public as a key area of the council’s services as evidenced by results of the Citizen Panel Surveys |
| Consultation | Consultation takes place with groups and interested parties in relation to most pieces of work undertaken |
| Key Dates | Start Date: |  |
|  | Anticipated Completion Date: |  |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | 6 years |
| Environmental Impact | Scheme will improve the environment |
| Additional Information | - |
| Risk Assessment | Political: Other priorities may mean money spent on other projects Economic: Funding may reduce Sociological: Likely to be greater demand for good quality well maintained recreational facilities Technological: Improved equipment will no doubt emerge over time Legal: If maintenance is not done there is likely to be increased legal action against the council Environmental: Money will be spent on improving the environment |

| Cost Centre | PLAYK |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £50,000 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £50,000 |
|  | Revenue Implications: | No additional |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |
|  | Contractors: |  |  |
|  | Equipment/Materials: | 48,000 | 48,000 |
|  | Fees (External): |  |  |
|  | Internal Staff Salaries: | 2,000 | 2,000 |
|  | Planning Fees/Building Regulations: |  |  |
|  | Other: |  |  |
|  | TOTAL: | 50,000 | 50,000 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | OUTEQ |
| --- | --- |

| Scheme Title | REPLACEMENT OF OUTDOOR RECREATION EQUIPMENT |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | Replace carpet and repair sub structure of artificial cricket wicket at Roefield Playing Fields, Clitheroe. Replace goal posts on 13 football pitches |
| Link to Council Ambitions and Priorities | To help make peoples lives safer and healthier |
| Statutory or Legal Obligations | None |
| Performance Management | - |
| Efficiency and Value for Money | Those paying to use the facilities will have better quality facilities to play at and find them better value for money |
| Consultation | - |
| Key Dates | Start Date: |  |
|  | Anticipated Completion Date: |  |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | - |
| Environmental Impact | - |
| Additional Information | There is the possibility of grant aid from Football Association towards the costs of new goal posts |
| Risk Assessment | Final costs will not change but timetable is reliant on Longridge Action Group signing their lease. |

| Cost Centre | OUTEQ |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £11,000 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £21,000 |
|  | Revenue Implications: | No additional |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2008/09 £ | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |  |
|  | Contractors: | 10,000 | 11,000 | 21,000 |
|  | Equipment/Materials: |  |  |  |
|  | Fees (External): |  |  |  |
|  | Internal Staff Salaries: |  |  |  |
|  | Planning Fees/Building Regulations: |  |  |  |
|  | Other: |  |  |  |
|  | TOTAL: | 10,000 | 11,000 | 21,000 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |
| End June 2008 | New cricket wicket to be carried out week commencing 7 July 2008. Replacement goal posts on order and to be installed ready for start of new football season. |
| End Sept 2008 | The extremely poor weather delayed the laying of the base for the cricket wicket until after the end of the season and led to the cancellation of some scheduled games. The base is now laid and the carpet will be laid prior to the start of the 2009 season. The new goal posts were all in place for the start of the 2008/2009 season. |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | CSLOT |
| --- | --- |

| Scheme Title | CASTLE LOTTERY |
| --- | --- |
| Officer Responsible | CHRIS HUGHES |
| Brief Description of Scheme | Redevelopment of Castle Museum and associated buildings into all-weather visitor attraction |
| Link to Council Ambitions and Priorities | To protect and enhance the existing environmental quality of our area |
| Statutory or Legal Obligations | None |
| Performance Management |  |
| Efficiency and Value for Money |  |
| Consultation |  |
| Key Dates | Start Date: | September 2007 |
|  | Anticipated Completion Date: | Spring 2009 |
|  | Any Other Key Dates | Description of Work |
|  | 8 March | HLF Panel Date |
| Useful Economic Life | The scheme enables the future sustainability of museum sound archive and park buildings |
| Environmental Impact |  |
| Additional Information | - |
| Risk Assessment | Consequences of a negative decision from HLF |
| Scheme Funding | Heritage Lottery Fund 1,835,260 Ribble Valley existing Capital Programme 176,160 Clitheroe The Future NWDA 250,000 NWDA 2nd grant…… ……………………… … 305,000 SITA 135,000 Private Sector Sponsorship 100,000 Friends of Clitheroe Castle 16,245 Clitheroe Town Council 5,000 2,822,665 Cost of Scheme 3,275,319 Shortfall 452,654 RVBC extra funding (600k – 305k to fund … -295,000 other schemes re NWDA grant) Shortfall still to find 157,654 |

| Cost Centre | CSLOT |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £65,000 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £3,275,319 |
|  | Revenue Implications: | To be confirmed through negotiations with county museum services |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Actual Expenditure 2007/08 £ | Expected Expenditure 2008/09 £ | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Construction Works: | 762,943 | 1,574,164 |  | 2,337,107 |
|  | Exhibition Fit-Out: |  | 379,500 |  | 379,500 |
|  | Other Fit-Out: |  | 19,725 | 52,198 | 71,923 |
|  | Professional Fees: | 253,779 | 142,782 |  | 396,561 |
|  | RVBC Supply Items: |  |  | 4,270 | 4,270 |
|  | Decant & Storage: | 28,887 | 5,571 |  | 34,458 |
|  | Phase 1 expenditure / promotional activities | 7,968 |  | 8,532 | 16,500 |
|  | Internal Salaries | 7,360 | 27,640 |  | 35,000 |
|  | TOTAL: | 1,060,937 | 2,149,382 | 65,000 | 3,275,319 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |
| End Sept 2007 | Main contract let and due for completion November 2008. Scheme completion estimated Spring 2009. |
| End June 2008 | Overall project within original timescale |
| End Sept 2008 | Overall project still within original timescales. Work packages for fit-out have been tendered and now ready to issue contracts |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | WVHFA |
| --- | --- |

| Scheme Title | REPLACEMENT OF WORKS ADMINISTRATION FORD TRANSIT VEHICLE PF03 HFA |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | Replacement of Works Administration vehicle – Ford Transit PF03 HFA |
| Link to Council Ambitions and Priorities | To be a well managed council providing efficient services based on identified customer needs |
| Statutory or Legal Obligations | None |
| Performance Management | Help continue to provide an efficient and effective general works service |
| Efficiency and Value for Money | It will help maintain the efficiency and value for money of the service |
| Consultation | None |
| Key Dates | Start Date: |  |
|  | Anticipated Completion Date: |  |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | 6 Years |
| Environmental Impact | The most efficient engine will be specified to limit emissions |
| Additional Information | - |
| Risk Assessment | Political: None Identified Economic: None Identified Sociological: None Identified Technological: The latest design of the appropriate replacement will be purchased. Legal: None Identified Environmental: The most efficient engine will be specified to limit emissions. |

| Cost Centre | WVHFA |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £15,400 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £15,400 |
|  | Revenue Implications: | No additional |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |
|  | Contractors: |  |  |
|  | Equipment/Materials: | 15,400 | 15,400 |
|  | Fees (External): |  |  |
|  | Internal Staff Salaries: |  |  |
|  | Planning Fees/Building Regulations: |  |  |
|  | Other: |  |  |
|  | TOTAL: | 15,400 | 15,400 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | WVHEU |
| --- | --- |

| Scheme Title | REPLACEMENT OF WORKS ADMINISTRATION FORD TRANSIT VEHICLE PF03 HEU |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | Replacement of Works Administration vehicle – Ford Transit PF03 HEU |
| Link to Council Ambitions and Priorities | To be a well managed council providing efficient services based on identified customer needs |
| Statutory or Legal Obligations | None |
| Performance Management | Help continue to provide an efficient and effective general works service |
| Efficiency and Value for Money | It will help maintain the efficiency and value for money of the service |
| Consultation | None |
| Key Dates | Start Date: |  |
|  | Anticipated Completion Date: |  |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | 6 Years |
| Environmental Impact | The most efficient engine will be specified to limit emissions |
| Additional Information | - |
| Risk Assessment | Political: None Identified Economic: None Identified Sociological: None Identified Technological: The latest design of the appropriate replacement will be purchased. Legal: None Identified Environmental: The most efficient engine will be specified to limit emissions. |

| Cost Centre | WVHEU |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £15,400 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £15,400 |
|  | Revenue Implications: | No additional |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |
|  | Contractors: |  |  |
|  | Equipment/Materials: | 15,400 | 15,400 |
|  | Fees (External): |  |  |
|  | Internal Staff Salaries: |  |  |
|  | Planning Fees/Building Regulations: |  |  |
|  | Other: |  |  |
|  | TOTAL: | 15,400 | 15,400 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | GVWYW |
| --- | --- |

| Scheme Title | REPLACEMENT OF OUTDOOR RECREATION VEHICLE PO53 WYW |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | Replacement of outdoor recreation vehicle registration number PO53 WYW |
| Link to Council Ambitions and Priorities | To protect and enhance the existing environmental quality of our area |
| Statutory or Legal Obligations | None |
| Performance Management | Help continue to provide an efficient and effective grounds maintenance service. |
| Efficiency and Value for Money | It will help maintain the efficiency and value for money of the service. |
| Consultation | None |
| Key Dates | Start Date: |  |
|  | Anticipated Completion Date: |  |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | 6 years |
| Environmental Impact | The most efficient engine will be specified to limit emissions |
| Additional Information | - |
| Risk Assessment | Political: None Identified Economic: None Identified Sociological: None Identified Technological: The latest design of the appropriate replacement will be purchased. Legal: None Identified Environmental: The most efficient engine will be specified to limit emissions. |

| Cost Centre | GVWYW |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £16,000 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £16,000 |
|  | Revenue Implications: | No additional |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |
|  | Contractors: |  |  |
|  | Equipment/Materials: | 16,000 | 16,000 |
|  | Fees (External): |  |  |
|  | Internal Staff Salaries: |  |  |
|  | Planning Fees/Building Regulations: |  |  |
|  | Other: |  |  |
|  | TOTAL: | 16,000 | 16,000 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | CPKMS |
| --- | --- |

| Scheme Title | REPLACE CAR PARKING MACHINES AND SOFTWARE |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | To replace all the old original pay and display machines with the latest version of the equipment and the parking management software system/hardware. |
| Link to Council Ambitions and Priorities | To protect and enhance the existing environmental quality of our area |
| Statutory or Legal Obligations | None |
| Performance Management | Efficient operation of the off street parking management service. |
| Efficiency and Value for Money | It will help ensure the car parks are operated efficiently and effectively and that income received is properly accounted for. |
| Consultation | - |
| Key Dates | Start Date: | April 2009 |
|  | Anticipated Completion Date: | October 2009 |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | 10 years |
| Environmental Impact | - |
| Additional Information | - |
| Risk Assessment | Political: There may be a decision to scrap parking charges in the future Economic: Charging for parking is an effective way of managing the use of the limited amount of off-street parking space available in the borough Sociological: People may go to towns where there are no charges to park Technological: Equipment is periodically re-designed and upgraded as technology improves Legal: None Identified Environmental: Charging for parking may become a measure to discourage the use of the car in favour of the use of public transport |

| Cost Centre | CPKMS |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £62,000 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £62,000 |
|  | Revenue Implications: | No additional |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |
|  | Contractors: | 5,000 | 5,000 |
|  | Equipment/Materials: | 55,000 | 55,000 |
|  | Fees (External): |  |  |
|  | Internal Staff Salaries: | 2,000 | 2,000 |
|  | Planning Fees/Building Regulations: |  |  |
|  | Other: |  |  |
|  | TOTAL: | 62,000 | 62,000 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | GRFLG |
| --- | --- |

| Scheme Title | CASTLE GROUNDS GREEN FLAG AWARD SCHEME |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | To achieve Green Flag Award status for Clitheroe Castle grounds as agreed by Community Services Committee on 4th November 2008. |
| Link to Council Ambitions and Priorities | To protect and enhance the existing environmental quality of our area |
| Statutory or Legal Obligations | None |
| Performance Management | The Castle Grounds will be seen to be managed and maintained to a particularly high and recognised standard. |
| Efficiency and Value for Money | The scheme demonstrates value for money and efficient use of resources by achieving the Green Flag Award. |
| Consultation | The Friends of Clitheroe Castle grounds will be involved with the preparation of the Parks Management Plan, which will be part of achieving the Green Flag Award. |
| Key Dates | Start Date: | April 2009 |
|  | Anticipated Completion Date: | March 2010 |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | The Green Flag Award lasts for a year - application needs renewing each year to be maintained. The capital improvements should have at least 10-year lifespan |
| Environmental Impact | The scheme is one of environmental improvement |
| Additional Information | Part of this scheme will be done within existing resources but the scheme can not be achieved without this capital investment in the improvement of the park infrastructure and landscape |
| Risk Assessment | Political: Unwillingness to increase Council Tax will affect the Council’s ability to maintain the high standard of service expected as a result of a successful Green Flag Award Economic: Focus of spending may have to be redirected towards statutory essential services rather than non statutory functions such as parks maintenance Sociological: More support for the environment will increase pressure on enhancing our environment Technological: None Identified Legal: None Identified Environmental: Increased awareness of environmental issues will encourage greater investment in the environmental quality of our area |

| Cost Centre | GRFLG |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £25,000 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | £25,000 |
|  | Revenue Implications: | Employee Costs: £5,000pa Supplies: £1,000pa TOTAL: £6,000pa |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2009/10 £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |
|  | Contractors: |  |  |
|  | Equipment/Materials: | 20,000 | 20,000 |
|  | Fees (External): |  |  |
|  | Internal Staff Salaries: | 5,000 | 5,000 |
|  | Planning Fees/Building Regulations: |  |  |
|  | Other: |  |  |
|  | TOTAL: | 25,000 | 25,000 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |

RIBBLE VALLEY BOROUGH COUNCIL

Capital Project Evaluation Statement - Capital Programme 2009/10

| Cost Centre | PBRNG |
| --- | --- |

| Scheme Title | REPAIRS TO RIVERSIDE PATH BRUNGERLEY |
| --- | --- |
| Officer Responsible | GRAHAM JAGGER |
| Brief Description of Scheme | Repairs to collapsed section of footpath along Riverside at Brungerley Park, Clitheroe and associated tree management work. |
| Link to Council Ambitions and Priorities | To protect and enhance the existing environmental quality of our area |
| Statutory or Legal Obligations | None |
| Performance Management | Access to a popular walk through the park would be reinstated and made safe. |
| Efficiency and Value for Money | - |
| Consultation | Great deal of local interest shown as to what steps the Council would take to reinstate the path. Advice sought of the County Council’s Asset Management Service as to what options are practicable and affordable. |
| Key Dates | Start Date: | April 2009 |
|  | Anticipated Completion Date: |  |
|  | Any Other Key Dates | Description of Work |
| Useful Economic Life | 25 Years |
| Environmental Impact | Improve the local environment. Will be done in consultation with the Environment Agency to avoid any impact on the adjoining river |
| Additional Information | - |
| Risk Assessment | Political: None Identified Economic: None Identified Sociological: None Identified Technological: None Identified Legal: None Identified Environmental: None Identified |

| Cost Centre | PBRNG |
| --- | --- |

| Financial Summary | Approved Budget for Current Year: | £25,000 |
| --- | --- | --- |
|  | Expected Total Cost of Scheme: | *£50,000 *Additional £25,000 is subject to approval within the 2010/14 programme |
|  | Approved by Committee: | Full Council |
|  | Date Approved: | 10 March 2009 |
|  | Minute Reference: |  |
| Expenditure Analysis |  | Expected Expenditure 2009/10 £ | Expected Expenditure 2010/11 (Subject to Approval) £ | Total Cost of Scheme £ |
|  | Cost of Land: |  |  |  |
|  | Contractors: | 22,000 | 22,000 | 44,000 |
|  | Equipment/Materials: |  |  |  |
|  | Fees (External): | 1,000 | 1,000 | 2,000 |
|  | Internal Staff Salaries: | 2,000 | 2,000 | 4,000 |
|  | Planning Fees/Building Regulations: |  |  |  |
|  | Other: |  |  |  |
|  | TOTAL: | 25,000 | 25,000 | 50,000 |
| MONITORING – COMMENTS ON PROGRESS (COMPLETED EACH PERIOD BY OFFICER RESPONSIBLE) |

# Text boxes

INFORMATION