RIBBLE VALLEY BOROUGH COUNCIL

INFORMATION

REPORT TO PLANNING & DEVELOPMENT COMMITTEE

Agenda Item No.

meeting date: 	TUESDAY, 2 APRIL 2009

title: 		CLITHEROE COMMUNITY RAIL PARTNERSHIP ACTION PLAN 2009

submitted by: 	STEWART BAILEY - DIRECTOR OF DEVELOPMENT SERVICES

principal author:	PHIL DAGNALL – ASSISTANT PLANNING OFFICER

1.	PURPOSE

1.1	To update members on the development of the Clitheroe Community Rail Partnership (CLCRP) Action Plan for 2009 and its implications for the area.

1.2	Relevance to the Council’s ambitions and priorities:

Council Ambitions – The promotion of public transport aids the objectives of helping local people to live safer and healthier lives and enhancing the environmental quality of he area by reducing road traffic.

Community Objectives – the development of local rail services is a key part of the Environmental Issues area of the Sustainable Community Strategy.

Corporate Priorities –  better public transport will aid in improving public health and safety and improving environmental quality

Other Considerations -  None

2.	BACKGROUND

2.1	The CLCRP aims to develop the (Manchester) Bolton to Clitheroe (Hellifield) line as a showpiece inter – urban railway with well used trains, a high level of community involvement, attractive station facilities and a good co-ordination with other forms of transport that meets local needs and offers value for money.  It seeks to develop gateway stations to areas of natural beauty, link to adjacent rail partnerships, develop innovative fare schemes, including wider retailing of rail tickets and generally improve the financial viability of the line.  These are progressed through an Action Plan, principally by a Rail Projects Officer based in Lancashire County Council’s Transportation Department, overseen by a Management Board on which an RVBC officer sits.  This Group includes representatives from Local Authorities, the local Passenger Transport Executive, rail voluntary groups, train operators and Network Rail.  RVBC make an annual financial contribution to the CLCRP which in part pays for aspects of the Clitheroe Interchange.

2.2	The updated Action Plan for 2009 is currently being developed.  Copies are available in the Members, Room.  The Plan summarises the main factors that affect the line and recent achievements in 2008. These included the extension of the 2201hrs Manchester to Blackburn service to Clitheroe on Mondays to Saturdays and the introduction, from May, of a new 0640 Clitheroe to Manchester service.  The line’s patronage and revenue have also grown, including a 25% increase in the Dales Rail service.

3.        RELEVANCE TO RIBBLE VALLEY

3.1	Of particular relevance to Ribble Valley are the Action Plan’s tasks relating to the           improvement of the existing timetable further to introduce earlier weekday services from           Clitheroe, the improvement of the Clitheroe – Blackburn Saturday service and the           introduction of half hourly inter-peak services from Blackburn to Manchester, as a part of           its support for the wider development of the business case for additional            Clitheroe/Blackburn/Manchester services being progressed by other bodies.  Other tasks           include increasing further the Dales Rail service, improving integration with and promotion of local bus services, improved  marketing and work with  local schools.

3.2  	In addition it is proposed to amend the CLCRP Terms of Reference to include the         development of  a  stakeholder reference group of local and regional organisations as an         Aim.  Within the CLCRP’s Objectives it is proposed that, in addition to the above:

- A website be jointly developed with other local Community Rail Partnerships to aid communication issues

- An Annual Marketing Plan be developed in conjunction with the nearby East Lancashire Community Rail Partnership

The revised Terms of reference showing the proposed changes are attached in Appendix 1 below.

DIRECTOR OF DEVELOPMENT SERVICES

BACKGROUND PAPERS:

1. Clitheroe Community Rail Partnership Action Plan 2009 (10-2-09)

###### For further information please ask for Phil Dagnall, extension 4570.

APPENDIX 1

CLITHEROE LINE COMMUNITY RAIL PARTNERSHIP

TERMS OF REFERENCE

- Aims

  - To develop the (Manchester) Bolton to Clitheroe (Hellifield) line as a showpiece inter-urban railway with well used trains, a high level of community involvement, attractive station facilities, good co-ordination with other forms of transport and a service that meets the needs of local people and visitors and in so doing provides value for money for passengers and taxpayers.

  - To develop the line as a national demonstration project that focuses on the development of Gateway Stations to areas of natural beauty.

  - To develop links with adjacent Community Rail Partnerships especially the East Lancashire Community Rail Partnership.

  - To develop innovative fare schemes for the line.

  - To develop links with regional and local organisations to provide a stakeholder reference group  (PROPOSED ADDITION TO REPLACE SECTION 5.2 BELOW) )

  - To look at opportunities to retail local rail tickets at locations away from the staffed stations.

  - To improve the financial viability of the service to ensure a secure future for the line.

2.	Objectives

  - To attract more passengers to the service in order to:

    - Improve access to work, education, shops and the countryside.

    - To enable the line to play a more effective part in contributing to the local transport network through relieving congestion especially into the urban centres of Blackburn, Bolton, Salford and Manchester and providing a more sustainable way to access the countryside.

    - To improve the long-term viability of the service by reducing the support required per passenger.

    - To improve the service in order to justify enhancements to the type of trains used on the line and the frequency of the service especially between Blackburn and Manchester.

3.	Implementation

  - To provide improved rail services and facilities through:

    - Improved station facilities.

    - Improved information for users and visitors.

    - Improved train connections at Blackburn, Bolton and Manchester.

    - Improved bus links to/from the key interchanges at Clitheroe Interchange, Blackburn, Bolton and Manchester Victoria.

    - Improved park and ride facilities.

    - Improved quality of rolling stock.

    - Improved service frequencies.

    - Improved journey times

    - New station facilities where appropriate.

    - Develop stations as gateways to the local community.

    - Improve walking routes between stations and their hinterland.

  - All projects will be assessed through the development of an appropriate Business Case or Market Assessment and where funds are likely to be available for implementation.

  - Sustainable Development

    - To develop links with regeneration and tourism agencies in the corridor to ensure that the railway is at the heart of sustainable development strategies. This may include:

    - Links with the housing market renewal.

    - Links with environmental projects.

Encouraging community enterprise along the line.

Links with tourism initiatives.

  - Community Involvement

    - To encourage community participation, particularly at stations.

    - To support and encourage the work of line user groups.

    - To establish and support ‘station partnerships’ wherever possible.

    - To encourage community art initiatives at stations and on the train.

    - To develop links with local schools and colleges.

    - To encourage local railway staff involvement in the CRP.

    - To involve local and regional organisations in informing the work of the partnership through the development of a stakeholder reference group (this will be undertaken jointly with the East Lancashire Community Rail Partnership)  (PROPOSED NEW ADDITION)

  - Landscape

    - To develop the railway as a means of accessing the natural landscape, country parks and other recreational facilities.

  - Communication

    - To develop a web site jointly with other Lancashire CRPs and with a members only

section.  (PROPOSED NEW ADDITION)

4.	Partnership Area

  - The partnership will cover the railway line between Bolton and Clitheroe and the rail service between Manchester and Clitheroe along with the DalesRail service between (Blackpool) Blackburn and Hellifield (Carlisle). The communities of Bolton, Darwen, Blackburn, Whalley and Clitheroe will form the core area.

  - The Clitheroe Line Community Rail Partnership will work closely with the East Lancashire Community Rail Partnership and other Community Rail Partnerships.

5.	Management of the Community Rail Partnership

  - Management Group

    - This group will be composed of the following people to be nominated by the named body:

- 2 representative from Lancashire County Council

- 2 representative from Blackburn with Darwen Borough Council

- 2 representatives from Greater Manchester Passenger Transport Executive.

- 2 representatives from Northern Rail

- 1 representative from Network Rail

- 2 representatives from Ribble Valley Rail

- 1 representative from Ribble Valley Borough Council

- Other representatives may be invited to join the group

    - The Lancashire Community Rail Development Officer will form an ex officio member of the group.

    - A representative from ACoRP may attend as an ex officio member of the group.

5.2	Remit

- To set and guide the strategic framework for the development of the (Manchester) Bolton to Clitheroe (Hellifield) railway line.

- To set the agenda for the line’s development in terms of building business cases for rail service developments and enhancements; interchange developments; station developments and infrastructure improvements in partnership with the railway industry.

- To develop a 5 to 10 year strategy for the line and agree an annual Action Plan.

- To take on and manage appropriate staff to undertake the agreed Action Plan targets.

- To monitor and review the Action Plan during the year.

- To agree an annual Marketing Plan (in conjunction with the East Lancashire CRP)

PROPOSED NEW ADDITION

- Handle all media relations relevant to the line.

- To meet at least every 2 months or more frequently if the volume of business requires. A meeting of the Management Group will be quorate if there are 2 members of the Group present of which 1 must be from Northern Rail.

- The Management Group will appoint a Chairman and Secretary and other officers as required. All officers to be appointed on an annual basis with an AGM to be held between May and June each year.

- The Management Group may establish sub groups to bring forward projects for implementation. Any sub groups that are established will be issue focused and will use the specialist knowledge of the individuals within the particular sub group. Sub groups will work within the terms of reference of the Community Rail.

  - **Stakeholder Groups (THIS SECTION (5.2) TO BE DELETED AND REPLACED BY

ARRANGEMENTS MENTIONED IN 1.4 and 3.4.7 ABOVE)

    - Stakeholder meetings will be shared with the East Lancashire Community Rail Partnership unless there is a specific reason to organise a meeting exclusively to cover issues on the Manchester to Clitheroe line.

    - Stakeholder meetings will take place at least 2 times a year.

    - The membership of the stakeholder group will include:

- All members in 5.1.1

- 1 representative from each district council (i.e Craven District Council) and 1 representative from the Metropolitan Boroughs of Bolton and Salford.

- I representative from the NWDA.

- 1 representative from ELEVATE.

- 1 representative from each Local Strategic Partnership

- 1 representative from each town centre partnerships

- Representation from local schools and colleges

- Representation from environmental groups such as BTCV and Groundwork.

- Representation from local parish and town councils

- Representation from local railway staff.

- Representation from Business groups

- 1 representative from the National Trust

- 1 representative from the Clitheroe Market Town Initiative

- 1 representative from RVR

- 1 representative from the relevant Chambers of Commerce

- 1 representative from the Lancashire Association of Parish and Town Councils.

    - Remit

      - The remit for the stakeholder groups will be as follows:

- To receive and comment on reports from the Management Group.

- To review the Action Plan and provide input into its future development.

- To assist in looking for new sources of funding to either develop specific projects or to fund the post of Partnership Officer.

- To provide a forum for the discussion of ideas for the development of the East Lancashire rail network.

- To implement projects that have been agreed by the Management Group.

6.	Funding

  - Members of the Clitheroe Line Community Rail Partnership will identify on an annual basis the funding required to deliver the Action Plan.