RIBBLE VALLEY BOROUGH COUNCIL

INFORMATION

REPORT TO PLANNING & DEVELOPMENT COMMITTEE

Agenda Item No

meeting date: 	15 AUGUST 2006

title:	CAPITAL OUTTURN 2005/06

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the outturn on our capital programme for 2005/06 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 3 schemes.  Two of these were for the car parking rolling programme which were approved in February 2005.  During the year capital evaluation statements have been reported to Committee giving information regarding the progress on these schemes.

  - In addition a scheme has been brought into the programme during the closure of accounts process in relation to the Planning Delivery Grant.  This relates to the capital element of the grant, which we were required to capitalise as part of the grant conditions.

- FINANCIAL PERFORMANCE

  - Summary

| BUDGET ANALYSIS |  |  |  | EXP | SLIPPAGE |
| --- | --- | --- | --- | --- | --- |
| Original Estimate £ | Slippage from 04/05 £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 06/07 £ |
| 40,000 | 13,950 | 53,950 | 53,950 | 98,006 | 29,100 |

3.2	Annex 1 to this report compares the budget for each scheme with actual expenditure.

- SLIPPAGE

  - The 2005/06 car parks rolling programme scheme was not complete at the end of March.  This has therefore been carried forward as slippage.

| Slippage into 2006/07 | £ |
| --- | --- |
| Car parks Rolling Programme 2005/06 | 29,100 |

- CONCLUSION

5.1	The capital accounts for 2005/06 have now been closed and the 2005/06 car parks scheme has slipped into 2006/07.

FINANCIAL SERVICES MANAGER

PD6-06/JP/AC

11 JULY 2006

|  |  |  | Budget Analysis |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cost | Schemes | bud holder | Original | Slippage | Additional | Total | Revised | Actual |  |
| Centre |  |  | Estimate |  | Approvals | Approved | Estimate | Expenditure | Slippage |
|  |  |  | 2005/06 |  |  | Budget |  |  |  |
|  |  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Planning & Development Committee |  |  |  |  |  |  |  |  |
| CARPG | Car Parks Rolling Programme 2004/05 | gj |  | 13,950 |  | 13,950 | 13,950 | 16,762 |  |
| CARPH | Car Parks Rolling Programme 2005/06 | gj | 40,000 |  |  | 40,000 | 40,000 | 8,121 | 29,100 |
| PDEVC | Planning Delivery Grant - Capital Expenditure | sb |  |  |  |  |  | 73,123 |  |
|  | Total Planning & Development |  | 40,000 | 13,950 | 0 | 53,950 | 53,950 | 98,006 | 29,100 |