RIBBLE VALLEY BOROUGH COUNCIL

INFORMATION

REPORT TO COMMUNITY COMMITTEE

Agenda Item No

meeting date: 	13 MARCH 2007

title:	CAPITAL PROGRAMME 2007/08

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

1.1	To inform members of the capital programme for this committee for the forthcoming financial year (2007/08).

2	BACKGROUND

  - Full Council approved the 5 year capital programme for 2007/12 on 6 March 2007.

- SCHEMES

  - There are 27 schemes for this committee which total £1,723,160.  Annex 1 shows more details listing each scheme.

  - During the closure of our capital accounts there will inevitably be some slippage on schemes in the current year.  A report will be brought to committee in June/July giving further details.

  - As in previous years responsible officers have been asked to complete capital evaluation sheets for each new scheme.  These are attached at Annex 2.  I intend to report these quarterly to members to give an indication of progress on schemes.

- RECOMMENDED THAT COMMITTEE

  - Note the report.

JANE PEARSON

FINANCIAL SERVICES MANAGER

CM2-07/JP/AC

5 MARCH 2007

ANNEX 1

|  |  |  |  |  |  | # Budget Analysis |
| --- | --- | --- | --- | --- | --- | --- |
| Cost | Schemes |  |  | bud holder |  | Original |
| Centre |  |  |  |  |  | Estimate |
|  |  |  |  |  |  | 2007/08 |
|  |  |  |  |  |  | £ |
|  | Community Committee |  |  |  |  |  |
| CCSHE |  | Provision of shelter in Woodland Cemetery | jr |  | 8,500 |  |
| CSLOT |  | Castle Lottery scheme | ch |  | 33,750 |  |
| EDCHR |  | Edisford Changing Rooms | rp |  | 65,000 |  |
| FITRM |  | Relocate fitness room at LSC to Longridge Civic Hall | ch |  | 18,600 |  |
| GALBO |  | Replace Boiler at Platform Gallery | rp |  | 11,000 |  |
| GFCYC |  | Gisburn Forest Park Cycling Trails | gj |  | 20,000 |  |
| LFIRD |  | Provision of Fire Escape at Longridge Depot | rp |  | 6,300 |  |
| LSREC |  | Longridge Sports Centre Reception | rp |  | 54,410 |  |
| PBOIL |  | Pool - Replace boiler and calorifier | rp |  | 96,300 |  |
| PCCHI |  | Refurbishment of Chipping Toilets | rp |  | 75,000 |  |
| PCWHA |  | Funding towards reconstruction of Whalley Toilets | rp |  | 50,000 |  |
| PESSU |  | Replace Suzuki Van - PJ02 NNA | gj |  | 10,000 |  |
| PLAYH |  | Improvements to children's play areas | gj |  | 50,000 |  |
| POENE |  | Energy Efficiency measures to Ribblesdale Pool | rp |  | 104,500 |  |
| POSTW |  | Replace Steel Windows to building at Ribblesdale Pool | rp |  | 36,400 |  |
| REBIN |  | Recycling and Residual Waste Containers | pmcg |  | 408,500 |  |
| RLIFT |  | Bin Lifts (x2) for existing Refuse Vehicles | gj |  | 30,900 |  |
| RWCOM |  | Small Compressor Ingersoll Rand | gj |  | 5,100 |  |
| RWDHM |  | Replace P051 DHM Iveco Daily with roll on/roll off 6 tonne pick up | gj |  | 47,900 |  |
| RWJFV |  | Replace Landrover J438 JFV | gj |  | 15,000 |  |
| RWLIF |  | Vehicle Lifting Equipment | gj |  | 13,000 |  |
| RWLWD |  | Replace Hayter Triple Mower LT322 2WD | gj |  | 25,700 |  |
| RWOCK |  | Replace G516 OCK with landrover & trailer | gj |  | 18,500 |  |
| RWSFR |  | Replace R563 SFR John Deere Ride On Mower | gj |  | 14,900 |  |
| RWTSW |  | New Vehicle Three Stream Waste Collection | gj |  | 190,000 |  |
| RWWHP |  | Replace W697 WHP Dennis Refuse Collection Vehicle | gj |  | 180,000 |  |
| SYNCA |  | Longridge Sports Centre Replace carpet on synthetic pitch | rp |  | 133,900 |  |
|  | ## Total Community Committee |  |  |  |  | 1,723,160 |

ANNEX 2

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | CCSHE |
| Name of Scheme | PROVISION OF SHELTER IN WOODLAND CEMETERY |  |  |  |
| Officer Responsible | JAMES RUSSELL |  |  |  |
| Description of Scheme | Shelter for woodland burials made in traditional style |  |  |  |
| Benefits of Scheme | Focal point in woodland, providing shelter for visitors and bereaved |  |  |  |
| Project Timetable | Start Date | A.s.a.p. |  |  |
|  | Completion Date | October 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None foreseeable other than weather conditions and funerals affecting work pattern |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | No, will need outside contractor |  |  |  |
| What are the revenue implications of the scheme? | Improved service which will promote woodland burial scheme |  |  |  |

|  |  |  |  |  |  | Cost Centre | CCSHE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £8,500 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £8,500 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 8,500 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 8,500 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Regular inspections during and on completion of construction |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | CSLOT |
| Name of Scheme | CASTLE LOTTERY SCHEME |  |  |  |
| Officer Responsible | CHRIS HUGHES |  |  |  |
| Description of Scheme |  |  |  |  |
| Benefits of Scheme | Future sustainability of Museum Sound Archive and Parks Buildings |  |  |  |
| Project Timetable | Start Date | September 2007 |  |  |
|  | Completion Date | Spring 2009 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
|  | 8th March | - HLF Panel Date |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | A negative decision from HLF |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | No, external Project Managers have been appointed |  |  |  |
| What are the revenue implications of the scheme? |  |  |  |  |

|  |  |  |  |  |  | Cost Centre | CSLOT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £33,750 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £33,750 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  | Expected Expenditure 2007/08 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  | 33,750 |  |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  | 33,750 |  |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | EDCHR |
| Name of Scheme | EDISFORD CHANGING ROOMS |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Improvements to changing rooms including removal of asbestos, tank fed hot water and provision of new showers. |  |  |  |
| Benefits of Scheme | Improved facilities for customers |  |  |  |
| Project Timetable | Start Date | 1 April 2007 |  |  |
|  | Completion Date | 31 March 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Discussions still ongoing with Roefield re: joint scheme, start on site currently on hold |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | EDCHR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £65,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £65,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 65,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 65,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Asbestos survey done, price for removal of same being sought. Price for showers obtained, preparatory design work commenced but scheme on hold pending conclusion of discussions with Roefield re: joint scheme. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | FITRM |
| Name of Scheme | RELOCATE FITNESS ROOM AT LSC TO LONGRIDGE CIVIC HALL |  |  |  |
| Officer Responsible | CHRIS HUGHES |  |  |  |
| Description of Scheme |  |  |  |  |
| Benefits of Scheme | To provide better access to facilities and improve sustainability of Civic Hall |  |  |  |
| Project Timetable | Start Date |  |  |  |
|  | Completion Date |  |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | The possibility of a permanent replacement over the next 12 months is being explored as this will generate better value for money. |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None known at this stage |  |  |  |

|  |  |  |  |  |  | Cost Centre | FITRM |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £18,600 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £18,600 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 18,600 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 18,600 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | GALBO |
| Name of Scheme | REPLACE BOILER AT PLATFORM GALLERY |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Replacement boiler at Gallery |  |  |  |
| Benefits of Scheme | Reduction in breakdowns and more efficient heating system |  |  |  |
| Project Timetable | Start Date | 1 April 2007 |  |  |
|  | Completion Date | 31 March 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Reduced running costs |  |  |  |

|  |  |  |  |  |  | Cost Centre | GALBO |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £11,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £11,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 11,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 11,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Prices to be obtained be end of May 2007 work to be undertaken during summer months. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | GFCYC |
| Name of Scheme | GISBURN FOREST PARK CYCLING TRAILS |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Financial support to major improvement scheme |  |  |  |
| Benefits of Scheme | Improved facilities for cyclists and tourism generation |  |  |  |
| Project Timetable | Start Date | April 2007 |  |  |
|  | Completion Date | January 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Development of agreed schemes and approval from other partners and funding streams |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | GFCYC |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £20,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £20,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 20,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 20,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Discussions ongoing with other funding partners |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | LFIRD |
| Name of Scheme | PROVISION OF FIRE ESCAPE LONGRIDGE DEPOT |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | The need for the provision of a first floor fire escape has been identified as a priority within the fire risk assessment. This will provide alternative means of escape from first floor work and storage areas. Within the scheme would also be the demolition of s single storey asbestos and brick store. |  |  |  |
| Benefits of Scheme | Health and safety and comply with fire precautions workplace regulation |  |  |  |
| Project Timetable | Start Date | Scheme moved to 2007/08 |  |  |
|  | Completion Date |  |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Asbestos removal may overspend budget. |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Minor addition to electricity bills for extra lighting to stairs |  |  |  |

|  |  |  |  |  |  | Cost Centre | LFIRD |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £6,300 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £6,300 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  | 755 |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 5,900 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  | 400 |
|  | TOTAL |  |  |  |  |  | 6,300 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | Scheme design to commence April 2006. Demolition of existing store March 2006. |  |  |  |  |  |
| End Sept 2006 |  | Scheme delayed due to need for asbestos removal. Estimates for fire escape requested. Anticipated commencement Feb 07. |  |  |  |  |  |
| End Dec 2006 |  | Quotes currently being sought for asbestos removal and demolition. Work anticipated to commence February 2007 |  |  |  |  |  |
| March 2007 |  | Scheme moved to 2007/08 Capital Programme. Asbestos removal and demolition carried out. Quote for fire escape obtained, sent off confirmation of acceptance of quote start on site April 2007 |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | LSREC |
| Name of Scheme | LONGRIDGE SPORTS CENTRE RECEPTION |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Relocation of fitness suite from first floor to ground floor incorporating bar area |  |  |  |
| Benefits of Scheme | To comply with DDA Act and also enhance existing facilities |  |  |  |
| Project Timetable | Start Date | Dependant on negotiations with LCC |  |  |
|  | Completion Date |  |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
|  |  | Fitness suite relocated and extended to ground floor to comply with DDA |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | See notes over |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Ongoing maintenance |  |  |  |

|  |  |  |  |  |  | Cost Centre | LSREC |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £54,410 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £185,361 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 2 March 2005 |  |
|  | Minute Ref: |  |  |  |  | 762 |  |
| Expenditure Analysis |  |  |  | Actual Expenditure 2004/05 £ | Actual Expenditure 2005/06 £ | Expected Expenditure 2007/08 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  | 128,495 | 2,456 | 54,410 | 185,361 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  | 128,495 | 2,456 | 54,410 | 185,361 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End June 2004 |  | Scheme is 75% complete. Toilet and changing room work to commence in August. New fitness suite to be opened shortly. |  |  |  |  |  |
| End Aug 2004 |  | Scheme to fitness suite complete. Work to toilet and changing rooms to commence October. Awaiting completion of public conveniences prior to commencement of this scheme. |  |  |  |  |  |
| End Nov 2004 |  | Works complete to function room. Public conveniences work to commence in January 2005. |  |  |  |  |  |
| End June 2005 |  | Scheme is on hold at the moment. Awaiting outcome of decision on the future arrangements at the sports centre. |  |  |  |  |  |
| End Sept 2005 |  | No further progress made since the end of June. |  |  |  |  |  |
| End Dec 2005 |  | No further progress made since the end of June. |  |  |  |  |  |
| End March 2006 |  | Scheme on hold due to negotiation with Lancashire County Council. Some expenditure due March 2006 in relocation of fitness suite to Longridge Civic Hall, anticipated cost £12,500 |  |  |  |  |  |
| End Sept 2006 |  | Scheme on hold due to negotiations with LCC. Some expenditure anticipated due to relocation of fitness suite to Longridge Civic Hall anticipated cost £18,500. Decision due from Committee Nov 06 if scheme is to proceed. |  |  |  |  |  |
| End Dec 2006 |  | Scheme as above on hold, no decision received from Committee, to date. |  |  |  |  |  |
| March 2007 |  | Scheme budget moved to 2007/08. Scheme as above on hold, no decision received from Committee to date. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | PBOIL |
| Name of Scheme | POOL – REPLACE BOILER AND CALORIFIER |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Replacement of oil boiler for gas boiler |  |  |  |
| Benefits of Scheme | Energy efficiency, reduced fuel usage |  |  |  |
| Project Timetable | Start Date | Design stage to commence March 2006 |  |  |
|  | Completion Date | Scheme currently on hold |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | See notes overleaf |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Decrease in fuel usage and therefore cost |  |  |  |

|  |  |  |  |  |  | Cost Centre | PBOIL |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £96,300 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £96,300 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  | 755 |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 96,300 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 96,300 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | The scheme has previously been held back awaiting finalisation of Edisford changing room scheme and of associated consequences. However, the decision has now been taken to enter a joint scheme for the changing rooms with Roefield and therefore the boiler will be stand alone supplying the pool only. Consultants will be employed early in the financial year to carry out design of scheme and provide an accurate estimate of costs. |  |  |  |  |  |
| End Sept 2006 |  | Scheme back on hold following consultants appraisal of whole site management arrangements. Report to committee November 2006 re: trust recommendations to include boiler situation. |  |  |  |  |  |
| End Dec 2006 |  | Scheme on hold no decision received from Committee |  |  |  |  |  |
| March 2007 |  | Scheme budget moved to 2007/08. Progress as above. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | PCCHI |
| Name of Scheme | REFURBISHMENT OF CHIPPING TOILETS |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Refurbishment of toilets in June with similar schemes recently undertaken |  |  |  |
| Benefits of Scheme | Improvement of facilities for customers. DDA compliance |  |  |  |
| Project Timetable | Start Date | 1 April 2007 |  |  |
|  | Completion Date | 31 March 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | PCCHI |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £75,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £75,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  | 75,000 |
|  | Cost of Work |  |  |  |  |  |  |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 75,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Scheme initially drawn up 4 years ago requires slight amendments before going out to tender. Lease needs finalising Graham Jagger leading on this no indication of any problems |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | PCWHA |
| Name of Scheme | FUNDING TOWARDS RECONSTRUCTION OF WHALLEY TOILETS |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Rebuilding of Whalley toilets in conjunction with Whalley Parish Council |  |  |  |
| Benefits of Scheme | Improvement of facilities for customers DDA compliance |  |  |  |
| Project Timetable | Start Date | 1 April 2007 |  |  |
|  | Completion Date | 31 March 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | No indication of any issues but scheme is being undertaken by Parish Council so scheme not under direct control of Local Authority |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | PCWHA |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £50,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £50,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 50,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 50,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Initial plans drawn up by architects acting for Parish Council, requirements of RVBC have been incorporated into design |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | PESSU |
| Name of Scheme | REPLACE SUZUKI CAN PJ02 NNA |  |  |  |
| Officer Responsible | JAMES RUSSELL |  |  |  |
| Description of Scheme | Replace Suzuki 1.3 Carry (PJ02 NNA) with Fiat Diablo 1.3D white panel van |  |  |  |
| Benefits of Scheme | Assist in making peoples lives safer and healthier – reduce emissions, improved economy and improved safety for operative |  |  |  |
| Project Timetable | Start Date | April 2007 |  |  |
|  | Completion Date | April 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
|  | April 2007 | Purchase vehicle April 2007. Modify internal layout partitions April 2007. |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Reduced fuel usage and vehicle maintenance |  |  |  |

|  |  |  |  |  |  | Cost Centre | PESSU |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £10,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £10,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  | 10,000 |
|  | Cost of Work |  |  |  |  |  |  |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 10,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | PLAYH |
| Name of Scheme | IMPROVEMENTS TO CHILDREN’S PLAY AREAS |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Replacement of worn out equipment and general improvements |  |  |  |
| Benefits of Scheme | Quality play areas for children |  |  |  |
| Project Timetable | Start Date | April 2007 |  |  |
|  | Completion Date | March 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | PLAYH |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £50,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £50,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 50,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 50,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | With increase in budget reactive maintenance to children’s play areas can now begin again as well as continuation with replacement and improvement programme |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | POENE |
| Name of Scheme | ENERGY EFFICIENCY MEASURES TO RIBBLESDALE POOL |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Numerous measure to be undertaken at Ribblesdale Pool to improve energy efficiency |  |  |  |
| Benefits of Scheme | Improved energy efficiency, lower carbon footprint |  |  |  |
| Project Timetable | Start Date | 1 April 2007 |  |  |
|  | Completion Date | 31 March 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Reduced running costs |  |  |  |

|  |  |  |  |  |  | Cost Centre | POENE |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £104,500 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £104,500 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 104,500 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 104,500 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Limited progress due to sickness absence of Principle Building Surveyor |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | POSTW |
| Name of Scheme | REPLACE STEEL WINDOWS TO BUILDING AT RIBBLESDALE POOL |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Replace old and inefficient steel framed windows at Ribblesdale Pool |  |  |  |
| Benefits of Scheme | Improve look of building and contribute to lower maintenance better energy efficiency |  |  |  |
| Project Timetable | Start Date | 1 April 2007 |  |  |
|  | Completion Date | 31 March 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | POSTW |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £36,400 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £36,400 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 36,400 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 36,400 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Quotes to be obtained by end of May 2007 |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | REBIN |
| Name of Scheme | RESIDUAL WASTE BINS – THREE STREAM WASTE COLLECTION |  |  |  |
| Officer Responsible | PETER McGEORGE |  |  |  |
| Description of Scheme | The provision of 140 litre wheeled bins for three stream collection to be introduced borough wide in 2 phases 2007/08 and 2008/09 |  |  |  |
| Benefits of Scheme | The provision of wheeled bins will complete investment for three stream collection borough wide and improve recycling performance |  |  |  |
| Project Timetable | Start Date | Phase 1 completed March 2006 Phase 2 should be completed by Sept 07 Phase 3 should be completed in 2008 |  |  |
|  | Completion Date | 2008 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Public participation. Change to cost sharing arrangement. Downturn in market value/price. Production schedules for both vehicles and wheeled bins |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose What are the revenue implications of the scheme? | For Phase 2 will need an additional split bodied vehicle (incl. in Capital Programme £190,000) For Phase 3 will need extra crew (driver + 2 operatives) Recycling credits Phase 2 1,352 x £42.87 = £57,960.24 Phase 3 2,704 x £44.16 = £119,408.64 |  |  |  |

|  |  |  |  |  |  | Cost Centre | REBIN |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Approved Budget for Current Year: |  |  |  |  | £408,500 |  |
| Financial | Expected Total Cost of Scheme: |  |  |  |  | £725,000 |  |
| Summary | Approved by Committee: |  |  |  |  | Policy & Finance |  |
|  | Date: |  |  |  |  | 24 January 2006 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  | Actual Expenditure 2005/06 £ | Actual Expenditure 2006/07 £ | Expected Expenditure 2007/08 £ | Expected Expenditure 2008/09 £ | Total Cost of Scheme £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  |  |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  | 80,500 | 0 | 408,500 | 236,000 | 725,000 |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  | 80,500 | 0 | 408,500 | 236,000 | 725,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | Bins due to be delivered to households this week. |  |  |  |  |  |
| End Sept 2006 |  | Expenditure completed in 2005/06 with purchase of wheeled bins and introduction of new three-stream collection system to target round. Target round still being evaluated. Delay in development of Waste Transfer facility has affected programme for expansion of wheeled bin delivery. It is now proposed to commence expansion Mid 2007 therefore 2006/07 Budget needs to be included in 2007/08 expenditure. |  |  |  |  |  |
| March 2007 |  | In January 2007 Community Committee decided to extend the three-stream collection borough wide in two phases. (Phase 2 and 3). Phase 2 to commence as soon as possible and Phase 3 in 2008 we are currently preparing tenders for bins and vehicles. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RLIFT |
| Name of Scheme | BIN LIFTS FOR TWO EXISTING VEHICLES |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | To purchase fit bin lifts for wheelie bin collection |  |  |  |
| Benefits of Scheme | To support the introduction of three stream refuse collection |  |  |  |
| Project Timetable | Start Date | April 2006 |  |  |
|  | Completion Date | October 2006 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | The decision on when to extend the introduction of wheelie bins to other parts of the borough will influence when the bin lifts are purchased |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | The addition of bin lifts to refuse collection vehicles increases fuel consumption and reduces the carrying capacity of the vehicle, which has an effect on running costs |  |  |  |

|  |  |  |  |  |  | Cost Centre | RLIFT |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £30,900 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £30,900 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 28 February 2006 |  |
|  | Minute Ref: |  |  |  |  | 755 |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 30,900 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 30,900 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Decision on the extension of Three Stream Waste Collection was not made until January 2007 which has delayed the purchase of new bin lifts. Carry forward to 2007/08 Capital Programme and incorporate in purchase of new/replacement refuse collection vehicles. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWCOM |
| Name of Scheme | SMALL COMPRESSOR INGERSOLL RAND |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Replacement of old equipment |  |  |  |
| Benefits of Scheme | Improved reliability, less breakdowns |  |  |  |
| Project Timetable | Start Date | May 2007 |  |  |
|  | Completion Date | October 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | None |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWCOM |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £5,100 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £5,100 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 5,100 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 5,100 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Lease ran out in December 2004 and was subsequently purchased. A replacement will be sourced later this year. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWDHM |
| Name of Scheme | REPLACE PO51 DHM IVECO DAILY WITH ROLL ON ROLL OFF 6 TONNE PICK UP |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Replace with vehicle better suited to needs |  |  |  |
| Benefits of Scheme | Greater flexibility of use than existing vehicle |  |  |  |
| Project Timetable | Start Date |  |  |  |
|  | Completion Date | May 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Delivery from supplier |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWDHM |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £47,900 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £47,900 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 47,900 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 47,900 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | At tender stage |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWJFV |
| Name of Scheme | REPLACE LANDROVER J438 JFV |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Replace old vehicle |  |  |  |
| Benefits of Scheme | Improved efficiency and flexibility of use |  |  |  |
| Project Timetable | Start Date |  |  |  |
|  | Completion Date | April 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Delivery from supplier |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWJFV |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £15,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £15,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 15,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 15,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Tenders received and order placed for delivery early April – Ford Ranger 4x4 |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWLIF |
| Name of Scheme | VEHICLE LIFTING EQUIPMENT |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Purchase of equipment to lift refuse collection vehicles |  |  |  |
| Benefits of Scheme | In order to be able to lift RCV’s in workshop and therefore no need to outsource work |  |  |  |
| Project Timetable | Start Date | May 2007 |  |  |
|  | Completion Date | November 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | No |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWLIF |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £13,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £13,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6th March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 13,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 13,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Existing equipment in workshop is unable to lift the larger RCV’s off the ground so new lifting equipment is required. |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWLWD |
| Name of Scheme | REPLACE HAYTER TRIPLE MOWER LT322 2WD |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | REPLACEMENT OF OLD EQUIPMENT |  |  |  |
| Benefits of Scheme | IMPROVED STANDARDS AND EFFICIENCY |  |  |  |
| Project Timetable | Start Date |  |  |  |
|  | Completion Date | 2 April 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Delivery period from supplier |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWLWD |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £25,700 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £25,700 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 25,700 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 25,700 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Tenders received and order placed for delivery during week commencing 2 April 2007 |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWOCK |
| Name of Scheme | REPLACE G516 OCK WITH LANDROVER AND TRAILER |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Replacement of old equipment |  |  |  |
| Benefits of Scheme | Improved standards and efficiency |  |  |  |
| Project Timetable | Start Date |  |  |  |
|  | Completion Date | 2 April 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Delivery period from supplier |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWOCK |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £18,500 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £18,500 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 18,500 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 18,500 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Tenders received and order placed for delivery during week commencing 2 April 2007 – Ford Ranger 4x4 - complete |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWSFR |
| Name of Scheme | REPLACE R563 SFR JOHN DEERE RIDE ON MOWER |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Replacement of old equipment |  |  |  |
| Benefits of Scheme | Improved standards and efficiency |  |  |  |
| Project Timetable | Start Date |  |  |  |
|  | Completion Date | 2 April 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Delivery period from supplier |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | None |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWSFR |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £14,900 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £14,900 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 14,900 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 14,900 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Tenders received and order placed for delivery during week commencing 2 April 2007 - complete |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWTSW |
| Name of Scheme | NEW VEHICLE THREE STREAM WASTE COLLECTION |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Purchase of new vehicle for extension of Three Stream Waste Collection |  |  |  |
| Benefits of Scheme |  |  |  |  |
| Project Timetable | Start Date | April 2007 |  |  |
|  | Completion Date | November 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Minimum 26 week delivery period. RVBC Contract Procedure means tendering timescale is significant and will affect introduction of new service. |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Additional revenue costs included in budget |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWTSW |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £190,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £190,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 190,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 190,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | An extra collection round is required so as to introduce the new Three Stream Collection and recycling service. Contract Procedure rules and delivery period will determine when new service can be brought in which is likely to be October/November 2007 |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | RWWHP |
| Name of Scheme | REPLACE W697 WHP DENNIC REFUSE COLLECTION VEHICLE |  |  |  |
| Officer Responsible | GRAHAM JAGGER |  |  |  |
| Description of Scheme | Replace old vehicle |  |  |  |
| Benefits of Scheme | To support Three Stream Waste Collection and recycling service |  |  |  |
| Project Timetable | Start Date | April 2007 |  |  |
|  | Completion Date | November 2007 |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Min 26 week delivery period from placing order Contract Procedure is lengthy process |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes |  |  |  |
| What are the revenue implications of the scheme? | Included in 2007/08 Revenue Budget |  |  |  |

|  |  |  |  |  |  | Cost Centre | RWWHP |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £180,000 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £180,000 |  |
|  | Approved by Committee: |  |  |  |  | Full Council |  |
|  | Date: |  |  |  |  | 6 March 2007 |  |
|  | Minute Ref: |  |  |  |  |  |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 180,000 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 180,000 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| March 2007 |  | Decision yet to be taken on precise type of vehicle to be purchased to support Three Stream refuse collection and recycling service |  |  |  |  |  |

| RIBBLE VALLEY BOROUGH COUNCIL |  |  |  |  |
| --- | --- | --- | --- | --- |
| CAPITAL PROGRAMME 2007/08 |  |  |  |  |
| CAPITAL PROJECT EVALUATION STATEMENT |  |  | Cost Centre | SYNCA |
| Name of Scheme | LONGRIDGE SPORTS CENTRE – REPLACE CARPET ON SYNTHETIC PITCH |  |  |  |
| Officer Responsible | ROD PEARCE |  |  |  |
| Description of Scheme | Contribution to Lancashire County Council (joint use) to replacement of defective playing surface |  |  |  |
| Benefits of Scheme | Health and safety |  |  |  |
| Project Timetable | Start Date | Summer 2006 (grant dependable LCC) Summer 2007 if no grant |  |  |
|  | Completion Date |  |  |  |
|  | Any Other Key Dates | Description of Work |  |  |
| Indication of any problems which may ultimately affect either the project timetable or final costs | Scheme is joint use and 50% : 50% funded between school and RVBC. May be delayed until summer 2007 if grant from LCC not available to school. |  |  |  |
| Can the scheme be achieved with existing staff capacity? If not, what do you propose | Yes. LCC will manage scheme. |  |  |  |
| What are the revenue implications of the scheme? | Future maintenance as pitch wears as existing. |  |  |  |

|  |  |  |  |  |  | Cost Centre | SYNCA |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Financial | Approved Budget for Current Year: |  |  |  |  | £133,900 |  |
| Summary | Expected Total Cost of Scheme: |  |  |  |  | £133,900 |  |
|  | Approved by Committee: |  |  |  |  | Council |  |
|  | Date: |  |  |  |  | 28 February 2007 |  |
|  | Minute Ref: |  |  |  |  | 755 |  |
| Expenditure Analysis |  |  |  |  |  |  | Expected Expenditure 2007/08 £ |
|  | Land |  |  |  |  |  |  |
|  | Cost of Work |  |  |  |  |  | 133,900 |
|  | Retention (show separately) |  |  |  |  |  |  |
|  | Other Costs |  |  |  |  |  |  |
|  | External Fees |  |  |  |  |  |  |
|  | Internal Salaries |  |  |  |  |  |  |
|  | TOTAL |  |  |  |  |  | 133,900 |
| Monitoring - Comments on Progress (Completed Each Period by Officer Responsible) |  |  |  |  |  |  |  |
| End March 2006 |  | See problems. |  |  |  |  |  |
| End Sept 2006 |  | As previous awaiting LCC commitment to scheme – expenditure unlikely 07 |  |  |  |  |  |
| End Dec 2006 |  | As end September 2006 |  |  |  |  |  |
| March 2007 |  | Progress as above scheme budget moved to 2007/08 |  |  |  |  |  |