RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO COMMUNITY COMMITTEE

Agenda Item No

meeting date: 	17 JULY 2007

title:	CAPITAL OUTTURN 2006/07

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the outturn on our capital programme for 2006/07 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 38 schemes.  These were either

- New schemes approved as part of the 5 year capital programme in February 2006

- Schemes with slippage from 2005/06

- New additional approvals brought into the programme during the course of the year.

  - During the financial year completed capital evaluation sheets for all schemes have been reported to committee.

  - As part of the closure of our accounts process, scheme expenditure has been capitalised and added to our balance sheet or charged to revenue where appropriate.

- FINANCIAL PERFORMANCE

  - Summary

| BUDGET ANALYSIS | EXPENDITURE | SLIPPAGE |
| --- | --- | --- |
| Original Estimate £ | Slippage from 05/06 £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 07/08 £ |
| 1,049,510 | 153,200 | 38,000 | 1,240,710 | 1,077,870 | 801,438 | 250,380 |

  - Annex 1 to this report compares the budget for each scheme with actual expenditure.

- SLIPPAGE

  - Where capital schemes are unfinished at the end of the financial year and there is a corresponding remaining unspent budget this is known as slippage and the budget is carried forward into the next financial year.

  - For Community Committee there are 7 schemes with slippage.  These are shown below

| Cost Centre | Slippage into 2007/08 | £ |
| --- | --- | --- |
| CSLOT | Castle Lottery Bid | 9,910 |
| KEEPR | Castle Keep Repairs - Phase 1 | 48,480 |
| LFIRD | Provision of Fire Escape at Longridge Depot | -1,510 |
| LOCHG | Grant Aid to Longridge Action Group re Civic Hall | 10,000 |
| PCRPE | Replace Slaidburn Toilets (moved from 05/06) | 2,500 |
| RCOLT | Replace N313 SWK Dennis Refuse Collection Vehicle | 180,000 |
| RLIFT | Bin Lifts (x2) for existing Refuse Vehicles | 1,000 |
|  |  | 250,380 |

- CONCLUSION

  - The capital accounts for 2006/07 have now been closed.  Schemes with slippage have been carried forward into 2007/08.

FINANCIAL SERVICES MANAGER

CM5-07/JP/AC

9 JULY 2007

|  |  |  | Budget Analysis |  |  |
| --- | --- | --- | --- | --- | --- |
| Cost | Schemes | bud holder | Original | Slippage | Additional | Total | Revised | Budget | Actual |  |
| Centre |  |  | Estimate |  | Approvals | Approved | Estimate | Moved | Expenditure | Slippage |
|  |  |  | 2006/07 |  |  | Budget |  | To 2007/08 |  |  |
|  |  |  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Community Committee |  |  |  |  |  |  |  |  |  |
| BPIMP | Brungerley Park Improvement scheme | gj |  | 1,900 | 10,000 | 11,900 | 11,900 |  | 6,380 |  |
| BPSCT | Replacement of Brungerley sculpture trail | ch | 5,400 | 15,300 |  | 20,700 | 20,700 |  | 22,586 |  |
| CASED | Castle/Museum/Heritage Improvement Scheme | ch/gj |  | 20,800 | -13,250 | 7,550 | 20,800 |  | 12,525 |  |
| CLPAT | Cemetery - Resurface paths and roadways | rp |  | 1,600 |  | 1,600 | 1,600 |  | 0 |  |
| CLWAL | Cemetery - Rebuild wall | rp |  | 11,600 |  | 11,600 | 20,000 |  | 19,738 |  |
| CSLOT | Castle Lottery Bid | ch |  |  |  |  | 213,000 |  | 203,094 | 9,910 |
| CYCIN | Cycling Initiatives | gj | 5,500 |  |  | 5,500 | 5,500 |  | 3,087 |  |
| EDICR | Edisford Consultancy Costs | ch |  |  |  |  | 9,200 |  | 9,200 |  |
| FENCW | Fencing Improvements at Edisford All Weather Pitch | ch | 15,000 |  |  | 15,000 | 15,000 |  | 13,548 |  |
| FOODR | Football pitches drainage | gj | 16,900 |  |  | 16,900 | 15,100 |  | 15,030 |  |
| KEEPR | Castle Keep Repairs - Phase 1 | ch |  |  | 13,250 | 13,250 | 79,400 |  | 30,924 | 48,480 |
| LFIRD | Provision of Fire Escape at Longridge Depot | rp | 6,300 |  |  | 6,300 | 0 | 6,300 | 1,510 | -1,510 |
| LOADS | Loading Shovel Waste Transfer Station | gj |  | 60,000 |  | 60,000 | 60,200 |  | 60,184 |  |
| LOCHG | Grant Aid to Longridge Action Group re Civic Hall | ch |  | 10,000 |  | 10,000 | 10,000 |  | 0 | 10,000 |
| LSREC | Longridge Sports Centre Reception (moved from 05/06) | rp | 54,410 |  |  | 54,410 | 0 | 54,410 | 0 | 0 |
| PBOIL | Pool - Replace boiler and calorifier | rp | 96,300 |  |  | 96,300 | 0 | 96,300 | 0 | 0 |
| PCRPE | Replace Slaidburn Toilets (moved from 05/06) | rp | 113,040 | -4,300 |  | 108,740 | 108,740 |  | 108,693 | 2,500 |
| PESTS | Replace Pest Control Suzuki Van - Y378 XHG | jr | 10,000 |  |  | 10,000 | 9,100 |  | 9,065 |  |
| PLAYF | Improvements to children's play areas | gj |  | 29,600 |  | 29,600 | 34,200 |  | 34,195 |  |
| PLAYG | Improvements to children's play areas | gj | 35,300 |  |  | 35,300 | 35,300 |  | 33,332 |  |
| POSEC | Pool - Security & Fire alarm | rp | 13,200 |  |  | 13,200 | 13,200 |  | 13,287 |  |
| RALSH | Replace Grounds Maintenance Allet Shaver with Dennis cylinder mower | gj | 2,245 |  |  | 2,245 | 2,250 |  | 2,245 |  |
| RCOLT | Replace N313 SWK Dennis Refuse Collection Vehicle | gj | 180,000 |  |  | 180,000 | 180,000 |  | 0 | 180,000 |
| REBIN | Recycling and Residual Waste Containers | pmacg | 172,500 |  |  | 172,500 | 0 | 172,500 | 0 |  |
| RGBUF | Replace Grounds Maintenance 4 Allett Buffalo mowers with 1 Dennis | gj | 6,985 |  |  | 6,985 | 6,980 |  | 6,985 |  |
| RGDCW | Replace Grounds Maintenance Hayter ride-on N383 DCW | gj | 20,800 |  |  | 20,800 | 20,700 |  | 20,700 |  |
| RGMOW | Purchase of 4 mowing machines & Trailer | gj | 7,700 |  |  | 7,700 | 5,200 |  | 5,159 |  |
| RGOFR | Replace Grounds Maintenance G190 OFR mini tractor | gj | 9,000 |  |  | 9,000 | 9,000 |  | 9,000 |  |
| RIBCA | Refurbishment of Ribchester Public Conveniences | rp | 37,200 |  |  | 37,200 | 37,200 |  | 34,707 | 1,000 |
| RLIFT | Bin Lifts (x2) for existing Refuse Vehicles | gj | 30,900 |  |  | 30,900 |  | 30,900 | 0 |  |
| ROSEG | Rose Garden Castle Grounds | ch |  |  | 28,000 | 28,000 | 56,000 |  | 48,802 |  |
| RPCHA | Ribblesdale Pool - Refurbish Staff changing rooms & external store | rp |  | 6,700 |  | 6,700 | 7,100 |  | 7,104 |  |
| RVERG | Replace Grounds Maintenance 3 Blade Verge Cutter Haytor Condor | gj | 4,500 |  |  | 4,500 | 4,500 |  | 4,497 |  |
| RWFBU | Replace Grounds Maintenance Vehicle R485 FBU Iveco 7.5tonne | gj | 37,000 |  |  | 37,000 | 35,100 |  | 35,090 |  |
| RWKEG | Replace P715 KEG Ford General Works Vehicle | gj | 15,400 |  |  | 15,400 | 12,100 |  | 12,041 |  |
| RWXCK | Replace Grounds Maintenance Vehicle P996 XCK with Transit van | gj | 13,500 |  |  | 13,500 | 11,800 |  | 11,726 |  |
| SDIMP | Improvements to Salthill Depot budget moved from 05/06 | gj | 6,530 |  |  | 6,530 | 7,000 |  | 7,004 |  |
| SYNCA | Longridge Sports Centre Replace carpet on synthetic pitch | rp | 133,900 |  |  | 133,900 | 0 | 133,900 | 0 |  |
|  | Total Community Committee |  | 1,049,510 | 153,200 | 38,000 | 1,240,710 | 1,077,870 | 494,310 | 801,438 | 250,380 |

# Text boxes

INFORMATION