RIBBLE VALLEY BOROUGH COUNCIL

INFORMATION

REPORT TO HOUSING COMMITTEE

Agenda Item No

meeting date: 	26 JULY 2007

title:	CAPITAL OUTTURN 2006/07

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the outturn on our capital programme for 2006/07 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 10 schemes.  These were  either approved in February 2007 as new allocations or slippage carried forward from the financial year 2005/06.

  - Throughout the year capital evaluation statements have been reported to Committee giving information regarding progress on schemes.

- FINANCIAL PERFORMANCE 2006/07

  - Summary

| BUDGET ANALYSIS |  |  |  |  | EXP | SLIPPAGE |
| --- | --- | --- | --- | --- | --- | --- |
| Original Estimate £ | Slippage from 05/06 £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 07/08 £ |
| 1,357,400 | 103,300 | 0 | 1,460,700 | 1,447,300 | 1,475,505 | -28,200 |

3.2	Annex 1 to this report compares the budget for each scheme with actual expenditure.

- SLIPPAGE

  - Slippage has been carried forward into 2006/07 for two schemes.

  - The Council House Improvement Scheme resulted in higher expenditure than the revised estimate by £52,000.  This has been financed by unused major repairs allowance (MRA) brought forward from previous years.  Any unused MRA at the point of a housing stock transfer would need to be returned to the government.  The budget for the 2007/08 contract has been reduced by this amount.

These were:

| Cost Centre | Housing Slippage | Slippage (£) |
| --- | --- | --- |
|  | Housing General Fund |  |
| LHOME | Improvements to Longridge Homeless Facility | 10,700 |
| IMPFN | Private Sector Renewal Grants | 13,100 |
|  | Total Housing General Fund | 23,800 |
|  | Housing Revenue |  |
| IMPCM | Council House Improvements | -52,000 |
|  | Total Housing Revenue | -52,000 |
|  | Total Housing Committee | -28,200 |

- CONCLUSION

5.1	Compared with previous years very good progress has been achieved with the housing improvements and repairs programme for 2006/07.  As mentioned above the overspend on the programme of £52,000 will be offset against the 2007/08 programme.

FINANCIAL SERVICES MANAGER

H6-07/JP/AC

16 JULY 2007

|  |  |  | Budget Analysis |  |  |  |  | Expenditure Analysis |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Cost | Schemes | budget holder | Original | Slippage | Additional | Total | Revised | Total |  |
| Centre |  |  | Estimate |  | Approvals | Approved | Estimate | Expenditure | Slippage |
|  |  |  | 2006/07 |  |  | Budget |  | To Date |  |
|  |  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Housing |  |  |  |  |  |  |  |  |
|  | Housing General Fund |  |  |  |  |  |  |  |  |
| AFORD | Affordable Housing (commissioning rounds) Supported Borrowing | cg |  | 80,000 |  | 80,000 | 80,000 | 80,000 |  |
| EMPTY | Empty Properties | cg |  | 46,000 |  | 46,000 | 0 | 0 |  |
| LHOME | Improvements to Longridge Homeless Facility | cg | 50,000 |  |  | 50,000 | 50,000 | 9,314 | 10,700 |
| Grants |  | cg |  |  |  |  |  | 0 |  |
| DISCP | Disabled Facilities Grants | cg | 120,000 | 20,600 |  | 140,600 | 140,600 | 193,926 |  |
| IMPFN | Private Sector Renewal | cg | 180,000 |  |  | 180,000 | 226,000 | 183,320 | 13,100 |
| MINWK | Minor Works | cg | 70,000 |  |  | 70,000 | 70,000 | 76,277 |  |
|  | Total Housing General Fund |  | 420,000 | 146,600 | 0 | 566,600 | 566,600 | 542,837 | 23,800 |
|  | Housing Revenue |  |  |  |  |  |  |  |  |
| HRDFG | HR DFG 9 Vale House Close | cg |  | 4,900 |  | 4,900 | 3,900 | 3,876 |  |
| IMPCM | Council House Improvements - 2006/07 | rp | 937,400 | -70,100 |  | 867,300 | 867,300 | 919,306 | -52,000 |
| TENSH | Tenants suggested improvement schemes | rp |  | 5,000 |  | 5,000 | 6,000 | 6,011 |  |
| THIMP | Showley Court improvements | cg |  | 16,900 |  | 16,900 | 3,500 | 3,475 |  |
|  |  |  | 937,400 | -43,300 | 0 | 894,100 | 880,700 | 932,668 | -52,000 |
|  | ### Total Housing Committee |  | 1,357,400 | 103,300 | 0 | 1,460,700 | 1,447,300 | 1,475,505 | -28,200 |