RIBBLE VALLEY BOROUGH COUNCIL

REPORT TO POLICY AND FINANCE COMMITTEE

Agenda Item No

meeting date: 	31 JULY 2007

title:	CAPITAL OUTTURN 2006/07

submitted by: 	DIRECTOR OF RESOURCES

principal author: 	JANE PEARSON

1	PURPOSE

  - To inform you of the outturn on our capital programme for 2006/07 for this committee.

- BACKGROUND

  - The Capital Programme for this Committee consisted of 13 schemes.  These were  either approved in February 2007 as new allocations or slippage carried forward from the financial year 2005/06.

  - Throughout the year capital evaluation statements have been reported to Committee giving information regarding progress on schemes.

- FINANCIAL PERFORMANCE 2006/07

  - Summary

| BUDGET ANALYSIS | EXP | SLIPPAGE |
| --- | --- | --- |
| Original Estimate £ | Slippage from 05/06 £ | Additional Approvals £ | Total Approved Budget £ | Revised Estimate £ | Actual Expenditure £ | Slippage to 07/08 £ |
| 129,400 | 177,400 | 0 | 306,800 | 290,700 | 136,439 | 112,320 |

3.2	Annex 1 to this report compares the budget for each scheme with actual expenditure.

- SLIPPAGE

  - Slippage has been carried forward into 2006/07 for six schemes. These were:

| Cost Centre | Policy and Finance Slippage | Slippage (£) |
| --- | --- | --- |
| CIVHS | Civic Suite - DDA & Impts to stored water system | 25,950 |
| CROOM | Computer Server Room Improvements | 11,940 |
| EENAB | e Enabling Members | 3,200 |
| EGIIV | E Government Initiative | 53,230 |
| RTELE | Replace Telephone System | 8,000 |
| UPFIN | Upgrade of Financial Ledger System | 10,000 |
|  | Total Policy and Finance Committee | 112,320 |

- CONCLUSION

5.1	The capital accounts for 2006/07 have now been closed, schemes with slippage have been carried forward into 2007/08.

FINANCIAL SERVICES MANAGER

PF28-07/JP/AC

19 JULY 2007

|  |  |  | Budget Analysis |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Cost | Schemes | bud holder | Original | Slippage | Additional | Total | Revised | Actual | Expected |
| Centre |  |  | Estimate |  | Approvals | Approved | Estimate | Expenditure | Slippage |
|  |  |  | 2006/07 |  |  | Budget |  |  |  |
|  |  |  | £ | £ | £ | £ | £ | £ | £ |
|  | Policy & Finance Committee |  |  |  |  |  |  |  |  |
| BADDA | Building alterations - Disability Discrimination Act | rp |  | 10,000 |  | 10,000 | 10,600 | 10,565 |  |
| CHIPP | Chip and Pin Implementation | med | 10,000 |  |  | 10,000 | 0 | 0 |  |
| CIVHS | Civic Suite - DDA & Impts to stored water system | rp | 45,000 |  |  | 45,000 | 45,000 | 19,055 | 25,950 |
| CROOM | Computer Server Room Improvements | ph | 15,200 |  |  | 15,200 | 15,200 | 3,257 | 11,940 |
| CVSEC | Civic Suite - Replace Security system | rp | 11,600 |  |  | 11,600 | 11,600 | 0 |  |
| EENAB | eEnabling Members | msm | 5,000 |  |  | 5,000 | 5,000 | 1,796 | 3,200 |
| EGIIV | E Government Initiative | ml |  | 60,000 |  | 60,000 | 60,000 | 6,773 | 53,230 |
| OFCEI | Council Offices - Fire safety improvements to ceilings | rp | 21,600 | 7,000 |  | 28,600 | 28,600 | 29,073 |  |
| OFTOL | Council Offices - Toilets | rp |  |  |  |  | 1,300 | 1,299 |  |
| OFWIN | Council Offices - Replace windows | rp |  | 39,800 |  | 39,800 | 39,800 | 39,867 |  |
| ROOFL | Council Offices - Lead replacement & repairs to Roof | rp | 21,000 |  |  | 21,000 | 21,000 | 20,615 |  |
| RTELE | Replace Telephone system | msm |  | 16,000 |  | 16,000 | 8,000 | 0 | 8,000 |
| UPFIN | Upgrade of Financial Ledger System | jp |  | 44,600 |  | 44,600 | 44,600 | 4,139 | 10,000 |
|  | Total Policy and Finance Committee |  | 129,400 | 177,400 | 0 | 306,800 | 290,700 | 136,439 | 112,320 |

# Text boxes

INFORMATION